Chirp Backend Modernization Workbook

Chirp Backend Modernization

A comprehensive guide to modernizing the Chirp backend from Kotlin Spring to Go.

Run 20260514_100744_84bd0cf9  ·  Generated 2026-05-14T10:08:30.314192+00:00  ·  Repo https://github.com/philipplackner/chirp-api

# Executive Snapshot

Overview of the modernization strategy and objectives for Chirp backend.

Objective: The objective is to modernize the Chirp backend from Kotlin Spring to Go, focusing on backend functionality and dropping the UI scaffold. This involves validating the conversion process using specific skill packs and architectural guidelines.

Summary: Full upgrade / translation + remediation recommended.

The Chirp Backend Modernization project aims to transition the backend from Kotlin Spring to Go, focusing on backend functionality while eliminating the UI scaffold. This involves a controlled translation process using specific skill packs and equivalence testing. The strategy includes phases for capturing baseline outputs, migrating modules with risk controls, and finalizing quality gates. The readiness score is 0, and the risk tier is high, indicating a need for careful planning and execution.

- Objective: Modernize Chirp backend from Kotlin Spring to Go.

- Focus: Backend functionality, dropping UI scaffold.

- Strategy: Full upgrade with remediation and testing.

- Readiness score: 0, indicating high risk.

- Phases: Baseline capture, migration, hardening.

- Outcome: Controlled translation with quality assurance.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk Tier: The project is classified as high risk due to readiness score.

## Recommended Modernization Strategy

Full upgrade / translation + remediation: Readiness is relatively high; controlled translation with remediation and equivalence testing is viable.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (6 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=13, warn=3, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 13 | 3 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=13, warn=3, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 5 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | PASS | no | Rule scope form references resolve against discovered form inventory. |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | PASS | no | total=5532, forms=0, modules=0, classes=0, profile_forms=0, profile_designer=0. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | 14 DB artifacts detected. |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping dependencies to ensure seamless transition and risk management.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Details on forms/modules involved in the migration process.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-002 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-003 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-004 | gradle/wrapper/gradle-wrapper.properties | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-005 | gradle/wrapper/gradle-wrapper.properties | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |

# Section P - Form Flow Traces

Capturing golden flows and baseline outputs for equivalence testing.

# Section Q - Form Traceability Matrix

Ensuring traceability throughout the modernization phases.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Organizing work into sprints for incremental migration and testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identifying and managing risks associated with the modernization effort.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during migration. | Implement thorough data migration testing and validation. |
| RISK-2 | MEDIUM | Performance degradation in the new Go implementation. | Conduct performance testing and optimization during development. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_03d7bd27aad74877 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_8c7836243bcf4147 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_a4e5bd99fed14a94 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_43effda22cf04c52 |
| event_map_ref | artifact://event_map/1.0/art_event_map_6451d255352e41c5 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_29116a38eb1b46fc |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_a17d368764c54da1 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_b48bda7531fe4791 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_5e7b4ffcaf9c45be |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_d4f0d017e4e449f1 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_397e683928374429 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_7fde4b3d604f4d61 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_7fde4b3d604f4d61 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_6d78245839924ecc |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_9605f827a3764acc |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_1068733ae468467d |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_86685f406ca043dc |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_14011a20adcf48f3 |
| source_db_profile_ref | artifact://source_db_profile/1.0/art_source_db_profile_0971f66c1f914e12 |
| source_schema_model_ref | artifact://source_schema_model/1.0/art_source_schema_model_d65af3992bab4859 |
| source_query_catalog_ref | artifact://source_query_catalog/1.0/art_source_query_catalog_fb6d08e60914401a |
| source_relationship_candidates_ref | artifact://source_relationship_candidates/1.0/art_source_relationship_candidates_e445b8ac868743fd |
| source_data_dictionary_ref | artifact://source_data_dictionary/1.0/art_source_data_dictionary_2f663c1c124e441b |
| source_data_dictionary_markdown_ref | artifact://source_data_dictionary_markdown/1.0/art_source_data_dictionary_markdown_8e444dcc7754441e |
| source_erd_ref | artifact://source_erd/1.0/art_source_erd_82bc5f8d80c3410f |
| source_hotspot_report_ref | artifact://source_hotspot_report/1.0/art_source_hotspot_report_2df30382b798425d |
| target_schema_model_ref | artifact://target_schema_model/1.0/art_target_schema_model_080c57063e034841 |
| target_erd_ref | artifact://target_erd/1.0/art_target_erd_15076e70bba94780 |
| target_data_dictionary_ref | artifact://target_data_dictionary/1.0/art_target_data_dictionary_f26dfd7122a04f8e |
| schema_mapping_matrix_ref | artifact://schema_mapping_matrix/1.0/art_schema_mapping_matrix_9a70eede111a4955 |
| migration_plan_ref | artifact://migration_plan/1.0/art_migration_plan_91e53e2f609b46c4 |
| validation_harness_spec_ref | artifact://validation_harness_spec/1.0/art_validation_harness_spec_3ed6cd31bf854881 |
| db_qa_report_ref | artifact://db_qa_report/1.0/art_db_qa_report_deb5fb70bdf24c88 |
| schema_approval_record_ref | artifact://schema_approval_record/1.0/art_schema_approval_record_7c48dab8a04b4971 |
| schema_drift_report_ref | artifact://schema_drift_report/1.0/art_schema_drift_report_1759b1fc7e634278 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_18e8288a08c74c07 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_3746832df71e4adf |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_89c945fa56af4489 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_721ff1a8a3ae44be |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_8d4c049e1ae74d09 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-faec1ea9a7a69811/kctx-fdd34d7adb047a4e |
| run_delivery_constitution_ref | runctx://runctx-faec1ea9a7a69811/delivery_constitution/const-35db140cfa33 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.