Chirp Backend Modernization Workbook

Chirp Backend Modernization

Guidance for transitioning Chirp backend from Kotlin Spring to Go with comprehensive validation.

Run 20260514_100208_c6d2b536  ·  Generated 2026-05-14T10:03:31.295883+00:00  ·  Repo https://github.com/philipplackner/chirp-api

# Executive Snapshot

Overview of the modernization strategy and project objectives for Chirp backend.

Objective: The objective is to modernize the Chirp backend from Kotlin Spring to Go, ensuring end-to-end validation and leveraging specific modernization tools and methodologies.

Summary: Full upgrade / translation + remediation recommended.

This workbook provides a structured approach to modernizing the Chirp backend. The project aims to transition from Kotlin Spring to Go, leveraging specific modernization tools and methodologies. The strategy involves a full upgrade with translation and remediation, ensuring controlled translation with equivalence testing. The process is divided into phases, starting with capturing baseline outputs, followed by incremental migration and dependency replacement, and concluding with hardening and release evidence.

- Objective: Transition Chirp backend from Kotlin Spring to Go.

- Strategy: Full upgrade with translation and remediation.

- Phases: Baseline capture, migration, hardening.

- Risk Tier: High, with controlled risk management.

- Readiness Score: 0, indicating initial stage.

- Tools: Modernization tools and methodologies applied.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: High risk tier requires careful management.

## Recommended Modernization Strategy

Full upgrade / translation + remediation: Readiness is relatively high; controlled translation with remediation and equivalence testing is viable.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (5 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=13, warn=3, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 13 | 3 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=13, warn=3, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 5 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | PASS | no | Rule scope form references resolve against discovered form inventory. |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | PASS | no | total=5532, forms=0, modules=0, classes=0, profile_forms=0, profile_designer=0. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | 14 DB artifacts detected. |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping of current dependencies to identify areas for replacement or upgrade.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Documentation of forms and modules for migration with risk controls.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-002 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-003 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-004 | gradle/wrapper/gradle-wrapper.properties | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-005 | gradle/wrapper/gradle-wrapper.properties | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |

# Section P - Form Flow Traces

Capture and analyze golden flows to ensure baseline equivalence.

# Section Q - Form Traceability Matrix

Ensure traceability throughout the modernization process for quality assurance.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprints for phased migration and testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identification and management of risks associated with the modernization effort.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during migration. | Implement thorough data validation and backup procedures. |
| RISK-2 | MEDIUM | Incompatibility of existing configurations with Go. | Conduct compatibility assessments and adjust configurations as needed. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_69a7d79eb3ba4845 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_ad4f3b8bf5c04317 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_a487abc25cc14c5c |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_3f216235732540ef |
| event_map_ref | artifact://event_map/1.0/art_event_map_329315c7f58f4b68 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_116292ea0d5d44d8 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_74138caeede8449d |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_e446673cc04e4b16 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_d89fe0be108a44e2 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_659b5bc5c2e04be0 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_23e4c6a11eec4465 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_1697fb160b094448 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_1697fb160b094448 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_9333e5459cd44ba0 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_6963ad0352464cdd |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_5ad43192dd0f41e5 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_b461e620b1704ab8 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_6999089cd48c48ed |
| source_db_profile_ref | artifact://source_db_profile/1.0/art_source_db_profile_288e297552b149e6 |
| source_schema_model_ref | artifact://source_schema_model/1.0/art_source_schema_model_f16ac224ed0246b0 |
| source_query_catalog_ref | artifact://source_query_catalog/1.0/art_source_query_catalog_06dd270ce6664f74 |
| source_relationship_candidates_ref | artifact://source_relationship_candidates/1.0/art_source_relationship_candidates_62651614296b484e |
| source_data_dictionary_ref | artifact://source_data_dictionary/1.0/art_source_data_dictionary_ceb5dc4e52ea485e |
| source_data_dictionary_markdown_ref | artifact://source_data_dictionary_markdown/1.0/art_source_data_dictionary_markdown_9042818d2fbb4219 |
| source_erd_ref | artifact://source_erd/1.0/art_source_erd_802b2f7a1e5649af |
| source_hotspot_report_ref | artifact://source_hotspot_report/1.0/art_source_hotspot_report_ecd393b4395d4518 |
| target_schema_model_ref | artifact://target_schema_model/1.0/art_target_schema_model_8e06484002564ef7 |
| target_erd_ref | artifact://target_erd/1.0/art_target_erd_6996e12e80a54c0f |
| target_data_dictionary_ref | artifact://target_data_dictionary/1.0/art_target_data_dictionary_e61a682007a8474d |
| schema_mapping_matrix_ref | artifact://schema_mapping_matrix/1.0/art_schema_mapping_matrix_c7bf8f47ba854f2a |
| migration_plan_ref | artifact://migration_plan/1.0/art_migration_plan_3154aeffaa584c5e |
| validation_harness_spec_ref | artifact://validation_harness_spec/1.0/art_validation_harness_spec_d86f1cd671254f39 |
| db_qa_report_ref | artifact://db_qa_report/1.0/art_db_qa_report_6f29f32fa1274e34 |
| schema_approval_record_ref | artifact://schema_approval_record/1.0/art_schema_approval_record_3371df5eda2245c7 |
| schema_drift_report_ref | artifact://schema_drift_report/1.0/art_schema_drift_report_71b24f1ffe624ab4 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_7e3e401f6a8649ef |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_afef39c7783e4c34 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_42d470bb1c894cfc |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_39fb6ec21f224991 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_e9671b5e9a7a4263 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-2f7da939587d46e4/kctx-15b3c2bc8c946c76 |
| run_delivery_constitution_ref | runctx://runctx-2f7da939587d46e4/delivery_constitution/const-67c7f83f664f |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.