MagicBox Code Modernization Workbook

MagicBox Code Modernization

Guidance for translating legacy code with expanded budget and strategic patterns.

Run 20260512_213907_97e687b5  ·  Generated 2026-05-12T21:39:42.777919+00:00  ·  Repo app

# Executive Snapshot

Overview of the modernization strategy and objectives for stakeholders.

Objective: The objective is to ensure that the expanded budget for legacy code modernization results in successfully translated code.

Summary: Strangler Fig Pattern recommended.

The MagicBox Code Modernization project aims to leverage the expanded budget to effectively translate legacy PHP code into .NET. Utilizing the Strangler Fig Pattern, the project will gradually replace components, ensuring minimal disruption and maintaining system integrity. The strategy is divided into three phases: establishing baselines, migrating incrementally, and finalizing with quality assurance. Despite a high-risk tier and zero readiness score, the project is poised to achieve its objectives through structured phases and strategic planning.

- Objective: Translate legacy PHP code to .NET within budget.

- Strategy: Use Strangler Fig Pattern for gradual replacement.

- Phases: Baseline, Migration, Hardening.

- Risk Tier: High, with zero readiness score.

- Outcome: Minimize disruption, ensure system integrity.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk Alert: High risk tier due to zero readiness score.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows gradual replacement of PHP components with .NET equivalents.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-COMPLIANCE-001 | Confirm the compliance/privacy framework that governs contractor onboarding, placement, and offboarding flows. | Map staffing-domain controls (for example credential handling, audit logging, COBRA/offboarding notifications, and wage/hour or background-screening obligations) into requirements and tests before Build. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (3 derived item(s), threshold 3). |
| compliance_constraints_applied | FAIL | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Placement process |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping current dependencies to identify potential risks and controls.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed analysis of forms and modules for migration planning.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Placement process | Presentation | workflow_orchestration | Placement must be approved by a co-approver before onboarding. | none |

# Section P - Form Flow Traces

Documenting golden flows to establish baseline outputs.

# Section Q - Form Traceability Matrix

Ensuring traceability of changes throughout the modernization process.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Organizing work into sprints for phased migration and testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identifying and mitigating risks associated with code modernization.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during migration. | Implement thorough data validation and backup procedures. |
| RISK-2 | MEDIUM | Integration issues with third-party services. | Conduct early integration testing with all external services. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_7ba757bc74d841f6 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_24c129129e7f4369 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_6402239bcc7540f2 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_6d7f6565705d4045 |
| event_map_ref | artifact://event_map/1.0/art_event_map_aa4c12c838ba41fe |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_566aac955a014008 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_62fcb06b99544dde |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_359c3290633f46fd |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_b42ba5cb87f948e5 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_e2513e650de14eee |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_99016ed5f5f647a4 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_4a91c486c8a94106 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_4a91c486c8a94106 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_57aaecd6e9e8434c |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_1ceb16aea5e84180 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_6c5cfffbd9c745d5 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_28db853b2eab4115 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_c8a52e57e7cc467d |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_dd89785d95b34437 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_6faad97e95244c8a |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_5913195675b348b6 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_3c15308342554214 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_19363f2a81854194 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-b6977f96db196d29/kctx-0f4b7e7e4cb3a338 |
| run_delivery_constitution_ref | runctx://runctx-b6977f96db196d29/delivery_constitution/const-cdb1675fe964 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.