MagicBox Contractor Management Modernization Workbook

MagicBox Contractor Management Modernization

A comprehensive guide to modernizing contractor management with Phase 9 and 9.2 enhancements.

Run 20260513_162526_44e97972  ·  Generated 2026-05-13T16:26:03.166796+00:00  ·  Repo app

# Executive Snapshot

Overview of modernization objectives and strategic approach using the Strangler Fig Pattern.

Objective: The objective is to modernize the contractor management system by implementing Phase 9 and 9.2 fixes, including doctor and DTO auto-populate features, and onboarding rollup improvements.

Summary: Strangler Fig Pattern recommended.

The MagicBox Contractor Management Modernization project aims to enhance the contractor management system by implementing critical Phase 9 and 9.2 fixes. These include the introduction of doctor and DTO auto-populate features, as well as improvements to the onboarding rollup process. Utilizing the Strangler Fig Pattern, the project will gradually replace legacy components, ensuring minimal disruption. The strategy involves three phases: establishing a baseline, incremental migration with dependency controls, and finalizing quality gates for release.

- Implement Phase 9 and 9.2 fixes for contractor management.

- Introduce doctor and DTO auto-populate features.

- Enhance onboarding rollup processes.

- Utilize Strangler Fig Pattern for minimal disruption.

- High risk tier with readiness score of 0.

- No current inventory of projects, forms, or dependencies.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: High risk tier identified; readiness score is 0.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows for gradual replacement of legacy components with minimal disruption.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (2/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Contractor Management |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Current state shows no dependencies; focus on gradual replacement.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

No forms currently in inventory; migration strategy to be developed.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Contractor Management | Presentation | workflow_orchestration | Placements must be approved by a co-approver before onboarding. | none |

# Section P - Form Flow Traces

Capture golden flows and baseline outputs in initial phase.

# Section Q - Form Traceability Matrix

Ensure traceability through all phases with clear documentation.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Phased approach with incremental migration and dependency controls.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

High risk tier; readiness score indicates need for careful planning.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during migration. | Implement comprehensive data validation and backup procedures. |
| RISK-2 | MEDIUM | Performance degradation in the new system. | Conduct thorough performance testing and optimization. |
| RISK-3 | MEDIUM | User resistance to new system interfaces. | Provide user training and support during transition. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_5e8307eaa9ba42ca |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_1d94f6e3c26344fc |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_2681e6ee4aa74bed |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_6e8f5c5a4bc44a08 |
| event_map_ref | artifact://event_map/1.0/art_event_map_26cd78d757924f02 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_720954197de44373 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_070602462b54419f |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_1a6400bad8004a09 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_4991fbdc2012431c |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_27877d890ed9442f |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_c76448432f6249a9 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_fdd7533d1b7d46ab |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_fdd7533d1b7d46ab |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_0b3db4c75f8e432f |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_2e926ef8a3464b25 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_8e77f9bc9868444e |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_02cd958b8358445c |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_0ff632b8198c4214 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_a611839a26ec40f3 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_60b13c0608f84ffa |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_505641a5ca28458a |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_7388be69d41e4e22 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_9d4974d3b27b45fa |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-5b3ef250f15b99a1/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-5b3ef250f15b99a1/delivery_constitution/const-ecf2ec2cf64d |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.