MagicBox Modernization Workbook

MagicBox Modernization

A comprehensive guide to modernizing the MagicBox codebase with strategic precision.

Run 20260513_171623_e6b11a98  ·  Generated 2026-05-13T17:17:23.598144+00:00  ·  Repo app

# Executive Snapshot

An overview of the modernization strategy and its objectives, focusing on minimizing disruption.

Objective: The objective is to modernize the codebase to ensure full Contractor translation, verify DTO auto-population, and implement a tier fallback mechanism across AI models.

Summary: Strangler Fig Pattern recommended.

The MagicBox Modernization project aims to update the existing codebase to enhance functionality and ensure compatibility with modern systems. The primary objectives include achieving full Contractor translation, verifying DTO auto-population, and implementing a tier fallback mechanism across AI models. Utilizing the Strangler Fig Pattern, the project will gradually replace legacy components, minimizing disruption and ensuring a seamless transition. The project is divided into three phases: Baseline and equivalence harness, Incremental migration and dependency replacement, and Hardening and release evidence. Each phase is designed to address specific challenges and ensure the successful modernization of the MagicBox system.

- Objective: Modernize codebase for full Contractor translation.

- Verify DTO auto-population and implement AI model fallback.

- Utilize Strangler Fig Pattern for minimal disruption.

- Phases: Baseline, Migration, Hardening.

- High risk tier with readiness score of 0.

- No current projects, forms, or dependencies.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: High risk tier identified; readiness score is 0.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows gradual replacement of legacy components with minimal disruption.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (2/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Placement approval |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

A detailed map of current dependencies and their planned replacements.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Documentation of forms and modules targeted for migration.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Placement approval | Presentation | workflow_orchestration | Contractor placement must be approved by an office co-approver before onboarding. | none |

# Section P - Form Flow Traces

Analysis of golden flows and baseline outputs for equivalence.

# Section Q - Form Traceability Matrix

Ensuring traceability through all phases of modernization.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprints aligned with the Strangler Fig Pattern phases.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identification and management of risks associated with modernization.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during Contractor translation. | Conduct thorough data validation and testing. |
| RISK-2 | MEDIUM | Performance degradation due to tier fallback logic. | Optimize fallback logic and conduct performance testing. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_88c81aae9aea419c |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_f6ef7cc3c434469c |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_902dedf3cd0b4cea |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_5417a37656a546c2 |
| event_map_ref | artifact://event_map/1.0/art_event_map_480627756c37481d |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_ad21f853ce614edd |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_93bde1363d3d42ee |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_670e4279f1e14de2 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_baeb80015c874969 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_f570a4f75c074460 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_d83ad2aa8742495a |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_891aeff6ddb2494b |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_891aeff6ddb2494b |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_80a94ce81e0c4795 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_3dbb28fa5fae454e |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_4cdfa3d8ba4f439e |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_f30debdaaea544f0 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_0a0ccb89d99b43df |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_80505122d9f04939 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_d940f1b598c644bd |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_4d76cb131fbe40a7 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_268c3086e4b54fb4 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_badf9d2140f04c0f |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-16c1526aefe37e2a/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-16c1526aefe37e2a/delivery_constitution/const-ac434b6678da |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.