MagicBox Code Modernization Workbook

MagicBox Code Modernization

A strategic guide to modernizing MagicBox components with controlled translation and remediation.

Run 20260515_175600_a92a6b1e  ·  Generated 2026-05-15T21:56:33.759445+00:00  ·  Repo Synthetix

# Executive Snapshot

Overview of the MagicBox modernization strategy and objectives.

Objective: The objective is to verify that ECA intake_documents flow into Architect, DP, UI-Scaffold, and Translator components, translating 15 methods across selected components without module filtering.

Summary: Full upgrade / translation + remediation recommended.

The MagicBox Code Modernization project aims to ensure that ECA intake_documents seamlessly flow into Architect, DP, UI-Scaffold, and Translator components. This involves translating 15 methods across selected components without module filtering. The strategy involves a full upgrade and translation with remediation, supported by equivalence testing. The readiness score is 45, and the risk tier is medium. The project will proceed through phases of baseline capture, incremental migration, and final hardening to ensure quality and compliance.

- Objective: Verify ECA intake_documents flow into key components.

- Translate 15 methods without module filtering.

- Strategy: Full upgrade with remediation and testing.

- Readiness score is 45; risk tier is medium.

- Phases include baseline capture, migration, and hardening.

| Category | Summary |
| --- | --- |
| Readiness | 45/100 |
| Risk tier | medium |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness Score: Current readiness score is 45, indicating moderate preparedness.

## Recommended Modernization Strategy

Full upgrade / translation + remediation: Controlled translation with remediation and equivalence testing is viable.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (1/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Contractor placement |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping dependencies to ensure seamless integration and risk control.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Details on form migration and method translation processes.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Contractor placement | Presentation | workflow_orchestration | Placements must be approved before onboarding. | none |

# Section P - Form Flow Traces

Capture and analyze golden flows for baseline outputs.

# Section Q - Form Traceability Matrix

Ensure traceability across components during modernization.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprints for incremental migration and testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assessment of risks associated with the modernization project.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | MEDIUM | Potential for integration issues during translation. | Conduct thorough integration testing post-translation. |
| RISK-2 | HIGH | Security vulnerabilities may be introduced during translation. | Perform security audits and SAST scans. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_1ca7525881ca4e96 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_f7772a16098f43a1 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_ed30fde057234b5f |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_c2ab8de8dc354e71 |
| event_map_ref | artifact://event_map/1.0/art_event_map_f1e527fb5cf645ed |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_f3dcc919921b4272 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_6ea0850a6abc41a1 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_2faf8a0e345c40e0 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_1f13c392cc2944b5 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_9aaeb26b277649b6 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_0f4f6f683e8d4c15 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_dcc13aef859b4198 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_dcc13aef859b4198 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_3f5260ae8e724962 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_45ef46a6bf104b47 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_4d01c4b0e0084bcc |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_d893d1e56374488a |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_f2e6e5de4ada465e |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_e4dfd51d515e431f |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_32ae6cb109d048f4 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_15ae41f7302344f2 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_ff5345270b5f4805 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_3ae15bc9a93e45b0 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-6e284a64b39d8d34/kctx-6c852fcceab50a55 |
| run_delivery_constitution_ref | runctx://runctx-6e284a64b39d8d34/delivery_constitution/const-f86df0b9fc38 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.