MagicBox Code Modernization Workbook

MagicBox Code Modernization

A comprehensive guide to modernizing MagicBox using the Strangler Fig Pattern.

Run 20260512_184625_9890634b  ·  Generated 2026-05-12T18:47:00.713690+00:00  ·  Repo app

# Executive Snapshot

An overview of the MagicBox modernization project, highlighting key objectives and strategies.

Objective: The objective is to ensure that language normalization is verified and that Stage 4 of the modernization process produces scaffolds.

Summary: Strangler Fig Pattern recommended.

The MagicBox Code Modernization project aims to ensure language normalization and produce scaffolds in Stage 4. Utilizing the Strangler Fig Pattern, the strategy involves gradual replacement of legacy components to minimize disruption. The project is currently at a readiness score of 50 with a medium risk tier. The modernization process is structured into phases, starting with capturing golden flows and baselines, followed by incremental migration and dependency replacement, and concluding with hardening and release evidence.

- Objective: Verify language normalization and produce scaffolds in Stage 4.

- Strategy: Strangler Fig Pattern for minimal disruption.

- Readiness score is currently at 50.

- Risk tier is assessed as medium.

- No projects, forms, or dependencies inventoried yet.

- Phases include baseline capture, migration, and hardening.

| Category | Summary |
| --- | --- |
| Readiness | 50/100 |
| Risk tier | medium |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness Score: Current readiness score is 50, indicating moderate preparation.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows gradual replacement of legacy components with minimal disruption.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (3 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Placement management |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping out dependencies to ensure smooth transition and integration during modernization.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed dossiers on forms to be migrated, ensuring all elements are accounted for.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Placement management | Presentation | workflow_orchestration | Placement status must be updated sequentially from draft to active. | none |

# Section P - Form Flow Traces

Capturing and analyzing golden flows to establish baselines for modernization.

# Section Q - Form Traceability Matrix

Ensuring all changes are traceable to maintain integrity and accountability.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Organizing work into sprints to manage incremental progress and adjustments.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identifying and mitigating risks associated with the modernization process.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential misalignment between legacy and target language structures. | Conduct thorough mapping and validation of language constructs. |
| RISK-2 | MEDIUM | Scaffold generation may not cover all legacy components. | Iteratively enhance scaffold generation capabilities. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_3bc19e48bd33419a |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_ba47e6d3293a4e78 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_c1a1eec4d952467d |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_93f5174b4499441c |
| event_map_ref | artifact://event_map/1.0/art_event_map_dc7b470a20ee484a |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_a6026e58986d4212 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_9660026b682b43c2 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_cdb0ed16cde24ac6 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_f4afeea9d0384ea6 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_69fd842f584247af |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_36d9c6ecbe57431b |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_9b1f266971454692 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_9b1f266971454692 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_96638ab3d65f4264 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_43d0aa21242f4323 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_c0bff0b67acd4ca4 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_b319464c0baf48c5 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_c428ff800c684563 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_0bec14cb11ca4522 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_e1d2254028da4edf |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_b562f43c87494659 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_191a65f97f714f16 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_8a51313b8be24b80 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-ab6e36654a503628/kctx-6c852fcceab50a55 |
| run_delivery_constitution_ref | runctx://runctx-ab6e36654a503628/delivery_constitution/const-7ace40d7f2e9 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.