MagicBox Contractor Management Modernization Workbook

MagicBox Contractor Management Modernization

Enhancing contractor management with parent-chain vaulting and two-pass translation.

Run 20260512_222933_48f4bbf8  ·  Generated 2026-05-12T22:30:09.249688+00:00  ·  Repo app

# Executive Snapshot

Overview of the modernization project focusing on contractor management improvements.

Objective: The objective is to enhance the contractor management process by implementing a parent-chain vaulting mechanism and a two-pass translation process to improve recovery rates.

Summary: Strangler Fig Pattern recommended.

The MagicBox Contractor Management Modernization project aims to revolutionize the contractor management process by introducing a parent-chain vaulting mechanism alongside a two-pass translation process. This initiative is designed to significantly improve recovery rates and streamline operations. Utilizing the Strangler Fig Pattern, the project will proceed through phases of baseline capture, incremental migration, and final hardening. Despite a high-risk tier and a readiness score of 40, the strategy ensures a gradual transition while maintaining existing functionalities. The modernization effort is crucial for achieving long-term operational efficiency and resilience.

- Implement parent-chain vaulting for enhanced recovery.

- Utilize two-pass translation to streamline processes.

- Adopt Strangler Fig Pattern for gradual migration.

- High-risk tier with a readiness score of 40.

- Focus on maintaining existing functionalities.

- Phased approach ensures controlled transition.

| Category | Summary |
| --- | --- |
| Readiness | 40/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: High-risk tier requires careful management.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows gradual migration while maintaining existing functionality.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (5 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Contractor Placement |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Identify and manage dependencies critical to the modernization effort.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed documentation of forms involved in the migration process.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Contractor Placement | Presentation | workflow_orchestration | Contractor placements must be approved by a co-approver before onboarding. | none |

# Section P - Form Flow Traces

Capture and analyze golden flows to ensure baseline outputs.

# Section Q - Form Traceability Matrix

Ensure traceability throughout the migration phases for accountability.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprint cycles to manage incremental migration and risk controls.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assessment and mitigation strategies for identified high-risk areas.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during the transition to new processes. | Implement thorough data validation and backup strategies. |
| RISK-2 | MEDIUM | Integration challenges with existing third-party services. | Conduct compatibility testing with all external services. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_904a846dcb8941ae |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_233d02905b894fb4 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_34ff8f18124e499f |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_42a93ba0b7a74be5 |
| event_map_ref | artifact://event_map/1.0/art_event_map_6d6c339826bf4623 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_0a513bd3ef8f4c6d |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_db474df62263496f |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_8123ca3950d848ba |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_dcdd2b29ba9d40cb |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_11e0eb28846b4816 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_2a589382707f43c1 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_3d63aa7cf1d64ab1 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_3d63aa7cf1d64ab1 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_e500b2ac47334832 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_71fa9a43a9f94834 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_c7bae46339a24db2 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_25e2d65235a846cd |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_8d80f8810cca4b59 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_f153b7c3d0e04ec2 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_27375ab2d1e34273 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_6b4bba1c792a4ab3 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_67cf309c61bb421f |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_f07ac80ef0fb4da6 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-1885450a4a50ef77/kctx-0f4b7e7e4cb3a338 |
| run_delivery_constitution_ref | runctx://runctx-1885450a4a50ef77/delivery_constitution/const-f1ff610c96b8 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.