PHP Application Modernization Workbook

PHP Application Modernization

A comprehensive guide to modernizing a PHP application for enhanced scalability, reliability, and security.

Run 20260429_155731_9a41ed72  ·  Generated 2026-04-30T11:29:36.084683+00:00  ·  Repo Synthetix

# Executive Snapshot

An overview of the modernization strategy and current project status.

Objective: Modernize a PHP application focused on message brokering and document searching to improve scalability, reliability, and security.

Summary: Strangler Fig Pattern recommended.

This workbook outlines the strategic approach for modernizing a PHP application using the Strangler Fig Pattern. The objective is to improve scalability, reliability, and security by focusing on message brokering and document searching. The modernization process is divided into phases, starting with capturing baseline outputs, followed by incremental migration and dependency replacement, and concluding with hardening and release evidence. The project is currently at a high-risk tier with a readiness score of zero, indicating the need for careful planning and execution.

- Objective: Enhance scalability, reliability, and security.

- Strategy: Strangler Fig Pattern for incremental modernization.

- Phases: Baseline capture, migration, and hardening.

- Current readiness score is zero; high-risk tier.

- Focus on message brokering and document searching.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: The project is classified as high-risk, requiring careful management.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows for incremental modernization without disrupting existing functionalities.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (5 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 2 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: DocumentSearch, MsgBroker |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Identify and manage dependencies critical to modernization.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed documentation of forms and modules for migration.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-NA | n/a | n/a | n/a | No business rules available | none |

# Section P - Form Flow Traces

Capture and analyze golden flows for baseline outputs.

# Section Q - Form Traceability Matrix

Ensure traceability throughout the modernization phases.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Plan and execute sprints aligned with modernization phases.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assess and mitigate risks associated with the modernization effort.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during migration to ORM. | Implement thorough data migration testing and rollback plans. |
| RISK-2 | MEDIUM | Integration with cloud services may introduce latency. | Optimize network configurations and use caching strategies. |
| RISK-3 | MEDIUM | Refactoring singleton patterns may introduce concurrency issues. | Conduct concurrency testing and implement thread-safe patterns. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_cf53fd21cf3545c2 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_e48176c9fb104f8e |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_aee0eb235e3847dc |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_dc63f8ab412d47bf |
| event_map_ref | artifact://event_map/1.0/art_event_map_41db775a906a4d1e |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_695dc54e573f48f9 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_a048c2d54e7c4da3 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_1cbc9712cb7c49f9 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_194f70ffa9124fc2 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_929f19c216344fbf |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_73b99cfc45474f4b |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_54bbc09c557041da |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_54bbc09c557041da |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_8af86c9948684a87 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_ce8459c150fb4d77 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_79c1a6ac91fc4d67 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_e0222fe7a8be4215 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_d61b7670453845b4 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_a596d66c21404d47 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_8e84dade9f2c4fda |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_2a6e81348d464138 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_44f0131e74174a06 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_9a5497d4ee0c4804 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-afe1b424804bf1ab/kctx-dadd5810e15757ce |
| run_delivery_constitution_ref | runctx://runctx-afe1b424804bf1ab/delivery_constitution/const-42f09a4f8f7a |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.