MagicBox Contractor Modernization Workbook

MagicBox Contractor Modernization

Guidance for transitioning to cost-effective contractor management models.

Run 20260513_113202_696a41df  ·  Generated 2026-05-13T11:32:54.199888+00:00  ·  Repo app

# Executive Snapshot

An overview of the modernization objectives and strategic approach.

Objective: The objective is to modernize the contractor management system by transitioning to more cost-effective models while ensuring no code edits are in progress during the transition.

Summary: Phased UI Migration recommended.

The MagicBox Contractor Modernization project aims to upgrade the contractor management system by adopting more cost-effective models. This transition is crucial to maintaining operational efficiency while ensuring that no code edits are in progress during the shift. The phased UI migration strategy allows for a gradual transition, preserving existing functionality and minimizing risks. The readiness score of 40 and high-risk tier indicate the need for careful planning and execution. This workbook provides a comprehensive guide to navigating the modernization process, including dependency mapping, form dossiers, and risk assessments.

- Objective: Modernize contractor management with cost-effective models.

- Ensure no code edits during transition.

- Phased UI Migration strategy for gradual transition.

- Readiness score: 40, Risk tier: high.

- Focus on dependency mapping and risk assessment.

| Category | Summary |
| --- | --- |
| Readiness | 40/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness Score: Current readiness score is 40, indicating significant preparation needed.

Risk Tier: Project is classified as high risk, requiring careful management.

## Recommended Modernization Strategy

Phased UI Migration: Allows gradual transition to new models while preserving existing functionality.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (5 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Contractor Placement |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Identify and manage dependencies to ensure smooth transition.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed analysis of forms to be migrated and their dependencies.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Contractor Placement | Presentation | workflow_orchestration | Placements must be approved before contractors can start. | none |

# Section P - Form Flow Traces

Capture and analyze golden flows to maintain baseline outputs.

# Section Q - Form Traceability Matrix

Ensure traceability of changes to maintain system integrity.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprint plans for phased migration and testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Comprehensive risk assessment and mitigation strategies.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential disruption to ongoing operations during migration. | Implement a phased migration strategy with thorough testing. |
| RISK-2 | MEDIUM | Compatibility issues with existing systems. | Ensure backward compatibility and conduct comprehensive testing. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_5c2ecf57ea524199 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_eb60c69c51dc46c5 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_c9f95d6bf3da48b2 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_f55394261b24492d |
| event_map_ref | artifact://event_map/1.0/art_event_map_7c1e3f89eb4a4778 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_e2ea458a09334088 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_328cbfdc46d942b7 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_c0af61854d074d2f |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_459c968fe96a4362 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_c32659725aae49a6 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_8d63f67aeb8b4074 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_2ff09435b5dd4758 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_2ff09435b5dd4758 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_30b93feefea94121 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_7f5d9c89c18b4f51 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_4feb6b43537546e1 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_37f96f5a133f4848 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_23b55effab974f3c |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_bfcc2af5a82f4ff0 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_77a53fea424c4303 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_096857eee087411a |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_70b41d7c412346c2 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_afda334e213c4507 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-f871d218b1f2e96f/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-f871d218b1f2e96f/delivery_constitution/const-093446e3c117 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.