MagicBox Translator Modernization Workbook

MagicBox Translator Modernization

A comprehensive guide to modernizing the MagicBox Translator system with a focus on efficiency and reliability.

Run 20260513_191035_1fa0cddd  ·  Generated 2026-05-13T19:11:15.937330+00:00  ·  Repo app

# Executive Snapshot

Overview of the modernization project, highlighting key objectives and strategic approach.

Objective: The objective is to validate the end-to-end process of a translator system focusing on morning payload processing, caching mechanisms, DTO auto-population, and a specific function or module referred to as 'doctor H11'.

Summary: Strangler Fig Pattern recommended.

The MagicBox Translator Modernization project aims to validate the end-to-end process of the translator system. Key areas of focus include morning payload processing, caching mechanisms, DTO auto-population, and the 'doctor H11' module. Utilizing the Strangler Fig Pattern, the strategy involves gradual replacement of legacy components, ensuring minimal disruption and enhanced system capabilities. The project is structured into phases: establishing baselines, incremental migration, and final hardening, each with specific outcomes and exit criteria.

- Validate end-to-end translator system processes.

- Focus on morning payload processing and caching.

- Utilize Strangler Fig Pattern for modernization.

- Phased approach: baseline, migration, hardening.

- High-risk tier with readiness score of zero.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: High-risk tier identified; readiness score is zero.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows for gradual replacement of legacy components with modern equivalents.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (2/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 2 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Finance & Payroll, Staffing & Recruitment |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Identify and map current dependencies to facilitate targeted modernization efforts.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed analysis of forms and modules for migration readiness.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | formula | Data | calculation_logic | Business behavior is enforced through data and calculation logic. | none |
| BR-002 | Staffing & Recruitment | Presentation | workflow_orchestration | Onboarding process follows an 8-step completion process. | none |

# Section P - Form Flow Traces

Capture and analyze golden flows to establish baselines.

# Section Q - Form Traceability Matrix

Ensure traceability of changes and impacts throughout the modernization process.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline the sprint structure for phased implementation and testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assess and document potential risks associated with the modernization efforts.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during DTO auto-population. | Implement thorough testing and validation of DTOs. |
| RISK-2 | MEDIUM | Caching mechanism may introduce stale data issues. | Implement cache invalidation strategies and monitoring. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_af409619bbd9415a |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_a4bc39c9329f4ddc |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_eb3b21c9cfc7466d |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_91ea5ddf11294201 |
| event_map_ref | artifact://event_map/1.0/art_event_map_7fc6e1afacc1408c |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_167ea245052847fa |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_da192574334841ef |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_320d7863c0ea40fa |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_3594c0454f334559 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_ac4deef5d74247a9 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_5bcd797f67144e7e |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_4814fe663e2a4583 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_4814fe663e2a4583 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_8da26b4e89564231 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_5d7f8e8b9a9f4976 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_8e7c8c4618bc4e33 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_aa591bf02e444783 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_c2d7d1ba987a4676 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_7e228c88b3e74da2 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_e12cf4a4b63c42b6 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_4a94b7cc28d648d7 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_e87e5dacec0041e0 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_5bd6fd471d964f3f |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-51c51c21615180ab/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-51c51c21615180ab/delivery_constitution/const-e33e0a52e562 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.