PHP Application Modernization Workbook

PHP Application Modernization

Enhancing modularity, scalability, and security for message brokering and client interactions.

Run 20260429_155731_9a41ed72  ·  Generated 2026-04-29T19:58:36.901893+00:00  ·  Repo Synthetix

# Executive Snapshot

An overview of the modernization strategy and current project status.

Objective: The objective is to modernize a PHP application focused on message brokering, document searching, and client interactions, enhancing modularity, scalability, and security.

Summary: Strangler Fig Pattern recommended.

This workbook outlines the modernization of a PHP application using the Strangler Fig Pattern. The focus is on improving modularity, scalability, and security in message brokering, document searching, and client interactions. The strategy involves incremental modernization by wrapping legacy components with new functionality, ensuring a seamless transition. The project is currently at a high-risk tier with a readiness score of zero, indicating the need for careful planning and execution.

- Objective: Enhance modularity, scalability, and security.

- Strategy: Strangler Fig Pattern for incremental modernization.

- Current risk tier: High; Readiness score: 0.

- Focus areas: Message brokering, document searching.

- Phases include baseline capture, migration, and hardening.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

High Risk: The project is currently classified as high risk.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows for incremental modernization by wrapping legacy components with new functionality.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (1/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: DocumentSearch |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping existing dependencies to identify modernization targets.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed analysis of forms and modules for migration.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-NA | n/a | n/a | n/a | No business rules available | none |

# Section P - Form Flow Traces

Capturing golden flows to establish baseline outputs.

# Section Q - Form Traceability Matrix

Ensuring traceability throughout the modernization process.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Organizing work into sprints for structured progress.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identifying and mitigating risks associated with modernization.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during migration to cloud messaging services. | Implement thorough testing and data validation during migration. |
| RISK-2 | MEDIUM | Performance degradation due to ORM implementation. | Conduct performance testing and optimize ORM configurations. |
| RISK-3 | MEDIUM | Concurrency issues with singleton patterns. | Review and refactor singleton implementations for thread safety. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_d3ebdeaf3b9f4473 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_b1d6c14e40a04ace |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_e70170c2172843e6 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_c10af71ba7864ee6 |
| event_map_ref | artifact://event_map/1.0/art_event_map_6101af9516304373 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_526260d5be2a4011 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_7fd02992e5ce4989 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_6e1f9c6441be4c21 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_6cb85e951f1d4562 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_4d9631810d5243d5 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_0a69fa47e5db49aa |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_f470491b51734a2c |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_f470491b51734a2c |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_29875908704f418f |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_ccb16a5ec4a6420a |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_c61327939ec348c4 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_05eac578e63348e3 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_99a85bc450644cbd |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_a65c2ac5bf7a4813 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_4fe36fb8e1f94e7d |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_220d553d05a841ce |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_f7bc6496bdb94cf0 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_7f27472ce5904b5d |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-afe1b424804bf1ab/kctx-dadd5810e15757ce |
| run_delivery_constitution_ref | runctx://runctx-afe1b424804bf1ab/delivery_constitution/const-42f09a4f8f7a |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.