MagicBox Modernization Workbook

MagicBox Modernization

A strategic guide to modernizing contract owner definitions and system components.

Run 20260512_181841_b92f36e6  ·  Generated 2026-05-12T18:19:37.344190+00:00  ·  Repo app

# Executive Snapshot

Overview of the modernization strategy and objectives for MagicBox.

Objective: Ensure that contract owners in the system are correctly defined as canonical macro names, matching the declared containers.

Summary: Strangler Fig Pattern recommended.

The MagicBox Modernization project aims to ensure that contract owners are correctly defined as canonical macro names, aligning with declared containers. Utilizing the Strangler Fig Pattern, the project will gradually replace legacy components while maintaining system functionality. The strategy is divided into three phases: capturing baseline outputs, migrating forms with risk controls, and finalizing quality gates. Despite a high-risk tier and zero readiness score, the project is structured to systematically address dependencies and ensure a smooth transition.

- Objective: Align contract owners with canonical macro names.

- Strategy: Strangler Fig Pattern for gradual replacement.

- Phases: Baseline capture, migration, and hardening.

- Risk Tier: High, with zero readiness score.

- Inventory: No projects, forms, or dependencies yet.

- Outcome: Maintain functionality during modernization.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk Alert: High-risk tier with zero readiness score.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows gradual replacement of legacy components while maintaining system functionality.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (8 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Data entry |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Identify and manage dependencies critical to modernization success.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Details on forms and modules involved in the migration process.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Data entry | Presentation | input_validation | Contract owner names must match the canonical naming convention. | none |

# Section P - Form Flow Traces

Capture and analyze golden flows to establish baselines.

# Section Q - Form Traceability Matrix

Ensure traceability of changes and alignment with objectives.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprint cycles for phased implementation.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assessment and management of risks associated with modernization.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential for mismatches between existing data and new naming conventions. | Conduct thorough data audit and provide tools for correction. |
| RISK-2 | MEDIUM | Performance degradation during validation under load. | Optimize validation logic and conduct performance testing. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_ac7d7cab1af044cb |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_97073b791fe44449 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_8543a4dea1cb424c |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_226dacf7c9344dfe |
| event_map_ref | artifact://event_map/1.0/art_event_map_c60176a2cdbd4a00 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_62fc7d3b6bea4e40 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_fbcda9ddce254945 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_4b91202c662d475e |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_148d370a368e474a |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_35a1f9dfe3f14e29 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_cfe76e3732c24f5b |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_1fd63a5b9712430d |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_1fd63a5b9712430d |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_c589eebca9334515 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_ec0d9cd7d8ab4c98 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_cbfad31a4d8a48bd |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_e5a8d543d7b749af |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_cce7057dd9b14c84 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_19bbaee07cc34c13 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_e054843652594187 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_406046cccb454fd7 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_4bd038941bf14f36 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_09007e5a41d14a7d |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-83789b0c69793745/kctx-6c852fcceab50a55 |
| run_delivery_constitution_ref | runctx://runctx-83789b0c69793745/delivery_constitution/const-e8c7c406995d |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.