Legacy Modernization Scope – Phase 7 Smoke Test Blueprint

Legacy Modernization Scope

Architecture, response, and auth lint validation with 5-method component subset. Readiness 60%, medium risk tier.

Run 20260513_123049_1bedd208  ·  Generated 2026-05-13T12:32:12.604199+00:00  ·  Repo app

# Executive Snapshot

Phase 7 smoke test validates architecture, response, and auth lints on a 5-method component subset. Readiness 60%, medium risk. Strategy spans three phases: baseline (PH0), incremental migration (PH1), hardening (PH2). No forms, dependencies, or event handlers currently inventoried.

Objective: Phase 7 smoke — architecture/response/auth lints + small subset (5 methods/component).

Summary: Phased modernization recommended.

This workbook documents Phase 7 smoke testing for the Legacy Modernization Scope project (run_id: 20260513_123049_1bedd208). The initiative follows a phased modernization strategy prioritizing behavior preservation before controlled modernization. Phase 7 focuses on architecture lints, response validation, and authentication lints applied to a small subset of 5 methods/components. Current readiness score is 60% with medium risk tier. The strategy spans three phases: PH0 (baseline and equivalence harness), PH1 (incremental migration with dependency controls), and PH2 (hardening and release evidence). This blueprint provides dependency mapping, form dossiers, flow traces, traceability matrices, sprint planning, and risk assessment to guide execution and evidence collection.

- Phase 7 targets architecture, response, and auth lints on 5-method component subset to validate smoke test readiness.

- Phased strategy preserves legacy behavior first, then modernizes incrementally with dependency risk controls.

- Current readiness score 60% (medium risk); three-phase roadmap from baseline through hardening to release evidence.

- No projects, forms, dependencies, event handlers, or table touches currently inventoried in scope.

- Smoke test validates lints and equivalence before full Phase 1 migration and dependency replacement.

- Exit criteria and quality gates defined per phase to ensure controlled progression and evidence capture.

| Category | Summary |
| --- | --- |
| Readiness | 60/100 |
| Risk tier | medium |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness Gap: Readiness score 60% indicates incomplete baseline and equivalence harness. Prioritize PH0 exit criteria before Phase 1 migration.

Scope Clarity: 5-method/component subset is small; confirm this represents critical path or highest-risk surface for smoke validation.

Dependency Inventory: Zero dependencies, forms, and event handlers currently recorded. Validate inventory completeness before dependency replacement phase.

## Recommended Modernization Strategy

Phased modernization: Preserve behavior first, then modernize in controlled phases.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (1/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=12, warn=4, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 12 | 4 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=12, warn=4, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 0 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | PASS | no | Rule scope form references resolve against discovered form inventory. |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Dependency inventory currently shows zero recorded dependencies. Map external and internal dependencies for the 5-method subset to identify risk controls and replacement sequencing required for Phase 1 migration.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Zero forms currently inventoried in scope. Document any forms associated with the 5-method component subset, including current state, validation rules, and modernization requirements.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-NA | n/a | n/a | n/a | No business rules available | none |

# Section P - Form Flow Traces

Trace execution flows for the 5-method component subset to establish golden flows and baseline outputs (PH0 objective). Capture request/response paths, auth checkpoints, and error handling.

# Section Q - Form Traceability Matrix

Link Phase 7 smoke test results to PH0 exit criteria and equivalence harness. Establish traceability from lint findings to remediation tasks and Phase 1 migration readiness gates.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Organize Phase 7 smoke test activities into sprints: lint execution, result analysis, remediation planning, and evidence collection. Align sprint goals with PH0 exit criteria and readiness score improvement targets.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Medium risk tier reflects incomplete baseline and zero dependency inventory. Key risks: scope creep beyond 5 methods, lint false positives, auth validation gaps, and dependency discovery delays impacting Phase 1 start.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-PARSE-001 | MEDIUM | The primary Analyst LLM response could not be parsed into valid JSON, so Synthetix compiled the requirements pack from deterministic evidence instead. | Review the generated artifacts and rerun with a stricter output contract if additional narrative depth is required. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_4c7a3687af164973 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_953004497d034c21 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_07acded0f9064048 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_0352568f70e643da |
| event_map_ref | artifact://event_map/1.0/art_event_map_588c205d34ff4703 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_e3076a9638024305 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_c093498756c740c0 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_e4b7463c3f804dd0 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_0f8deb757cb74c62 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_88b0c7f0dc2d4d37 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_53390b05ae39431a |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_b9f2dd9b887c437e |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_b9f2dd9b887c437e |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_9e19ec9165c34d9c |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_53c9b3ae3eee4a68 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_328d6436292041b3 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_8e2165ee423543c7 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_9622213693b14e34 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_2201b22325b44a54 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_99ab4bfcdd8643f8 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_a35c580f58754a49 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_47f97a0e6203400c |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_c425da7a953f4669 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-35bd706dda1b9cce/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-35bd706dda1b9cce/delivery_constitution/const-695be51810c0 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.