Legacy Modernization Scope - Phase 4 Verification Workbook

Legacy Modernization Scope

DP-05 paradigm implementation with DP-08 backward-compatibility guards and helper resolver integration for Contractor module

Run 20260513_003333_788766e5  ·  Generated 2026-05-13T00:34:55.788842+00:00  ·  Repo app

# Executive Snapshot

Overview of Phase 4 verification status, readiness metrics, and strategic alignment with phased modernization approach for legacy system transformation.

Objective: Phase 4 verification (DP-05 paradigm + DP-08 backward-compat guards active) — helper resolver + signatures + fourth pass on Contractor.

Summary: Phased modernization recommended.

This workbook documents Phase 4 verification activities for the Legacy Modernization Scope project, focusing on DP-05 paradigm implementation with active DP-08 backward-compatibility guards. The current readiness score of 60% indicates moderate preparation with medium risk tier classification. The phased modernization strategy prioritizes behavior preservation through controlled migration phases, starting with baseline capture and golden flow documentation, progressing through incremental dependency replacement with risk controls, and culminating in quality gate hardening with comprehensive release evidence. This verification phase specifically addresses helper resolver integration and signature validation for the Contractor module, ensuring systematic modernization while maintaining operational continuity.

- Phase 4 verification targeting DP-05 paradigm with DP-08 backward-compatibility safeguards

- Current readiness at 60% with medium risk classification requiring controlled migration approach

- Three-phase strategy: baseline capture, incremental migration with risk controls, and hardening

- Helper resolver and signature integration focus for Contractor module modernization

- Behavior preservation prioritized through golden flow documentation and equivalence testing

| Category | Summary |
| --- | --- |
| Readiness | 60/100 |
| Risk tier | medium |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness Gap: Current 60% readiness score indicates significant preparation work needed before full modernization deployment

Risk Mitigation: DP-08 backward-compatibility guards active to prevent regression during paradigm transition

## Recommended Modernization Strategy

Phased modernization: Preserve behavior first, then modernize in controlled phases.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (1/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=12, warn=4, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 12 | 4 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=12, warn=4, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 0 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | PASS | no | Rule scope form references resolve against discovered form inventory. |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Analysis of system dependencies and integration points affected by DP-05 paradigm implementation and helper resolver integration requirements.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Documentation of form structures and data flows impacted by modernization activities, with emphasis on Contractor module signature handling.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-NA | n/a | n/a | n/a | No business rules available | none |

# Section P - Form Flow Traces

Detailed tracing of golden flows and baseline behaviors to ensure equivalence maintenance throughout the modernization process.

# Section Q - Form Traceability Matrix

Requirements traceability matrix linking modernization objectives to implementation phases and verification criteria for audit compliance.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Sprint planning and execution framework for Phase 4 verification activities, including helper resolver deployment and compatibility testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Risk assessment and mitigation strategies for medium-tier classification, focusing on backward-compatibility and behavior preservation challenges.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-PARSE-001 | MEDIUM | The primary Analyst LLM response could not be parsed into valid JSON, so Synthetix compiled the requirements pack from deterministic evidence instead. | Review the generated artifacts and rerun with a stricter output contract if additional narrative depth is required. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_0e4c19cd545b4ae2 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_2b1d4e44b1694e15 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_ef69b2e85a5643f1 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_8e5d5ca40ce14b2e |
| event_map_ref | artifact://event_map/1.0/art_event_map_7971504bce98432c |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_b78b4dd15ee946d0 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_06fd925b57604caa |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_0aa41a7e836d448b |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_fd23f3eb047441b5 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_cbd21955b416457b |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_6b6cee8d4ef74e7b |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_7828b81468714445 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_7828b81468714445 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_33e8c3b3c84d415f |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_68071a19bffb48a3 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_6c3902d9d2924d2c |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_9b077d54bc604315 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_38827db144fb4534 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_1f8539a536e64e49 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_b3744d08f2484760 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_8958e28e3aa84f15 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_3ffad2406e7d4518 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_1c3042e59eff4295 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-0b2f7b51900b1c23/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-0b2f7b51900b1c23/delivery_constitution/const-081575509eee |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.