MagicBox Code Modernization Workbook

MagicBox Code Modernization

A comprehensive guide to modernizing the MagicBox codebase with strategic translation and integration.

Run 20260515_194024_0fab85e4  ·  Generated 2026-05-15T23:41:04.222410+00:00  ·  Repo Synthetix

# Executive Snapshot

An overview of the MagicBox Code Modernization project, its objectives, and strategic approach.

Objective: Verify ECA intake_documents flow into Architect, DP, UI-Scaffold, and Translator components. Translate 15 methods across selected components without module filtering.

Summary: Full Upgrade / Translation recommended.

The MagicBox Code Modernization project aims to verify the flow of ECA intake documents into key components such as Architect, DP, UI-Scaffold, and Translator. The objective is to translate 15 methods across selected components without module filtering, ensuring seamless integration and modernization. With a readiness score of 50 and a medium risk tier, the project employs a 'Full Upgrade / Translation' strategy. This involves a controlled translation process with remediation, leveraging a high readiness score to facilitate a successful modernization. The strategy is divided into three phases: capturing baseline outputs, migrating forms with risk controls, and finalizing quality gates for release.

- Verify ECA intake document flow into key components.

- Translate 15 methods across selected components.

- Employ a 'Full Upgrade / Translation' strategy.

- Readiness score of 50 with medium risk tier.

- Controlled translation with remediation is viable.

| Category | Summary |
| --- | --- |
| Readiness | 50/100 |
| Risk tier | medium |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness Score: The project has a readiness score of 50, indicating moderate preparedness.

## Recommended Modernization Strategy

Full Upgrade / Translation: High readiness score; controlled translation with remediation is viable.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (8 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 2 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Finance & Payroll |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping dependencies to ensure seamless integration and risk mitigation during modernization.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed dossiers on forms to be translated and integrated within the modernization framework.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | formula | Data | calculation_logic | Business behavior is enforced through data and calculation logic. | none |
| BR-002 | Finance & Payroll | Presentation | workflow_orchestration | Timesheet 0/1/2/3/4-week-late escalation with auto-escalation at 2 and 4 weeks | none |

# Section P - Form Flow Traces

Tracing the flow of ECA intake documents through key components for verification.

# Section Q - Form Traceability Matrix

Ensuring traceability of changes and translations across the modernization process.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Structured sprints to manage and execute phases of the modernization strategy effectively.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identifying and managing risks associated with the modernization process to ensure project success.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential for integration issues with third-party APIs during translation. | Conduct thorough integration testing post-translation. |
| RISK-2 | MEDIUM | Performance degradation due to method translation. | Implement performance testing and optimization strategies. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_d7d9090fb6f446a7 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_8f1aa939edc044de |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_8d05e7a3b03c4a82 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_471126d165f7455f |
| event_map_ref | artifact://event_map/1.0/art_event_map_7e4e10bef67c4bec |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_8ef7dac6f2334562 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_de78457077644f65 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_e419bbdad7944eca |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_a3b1c197fb9740ce |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_6335149c6f35423e |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_3b7892204d8f4390 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_c91a4b893db444c9 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_c91a4b893db444c9 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_a568227c7b1a4da8 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_45c16d38b6e9440b |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_3629a7f977434762 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_cef76ef7436e4167 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_1e97429a60fd4e41 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_81cc4176d282400d |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_666a894a046b4071 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_a09656d5bbcc4b2d |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_95d1963b40624b78 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_a7fc055f65234824 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-93f7492df61e110a/kctx-6c852fcceab50a55 |
| run_delivery_constitution_ref | runctx://runctx-93f7492df61e110a/delivery_constitution/const-2e76e705c837 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.