MagicBox Code Modernization Workbook

MagicBox Code Modernization

A comprehensive guide to modernizing the MagicBox backend using the Strangler Fig Pattern.

Run 20260516_063558_74977d04  ·  Generated 2026-05-16T10:36:22.075741+00:00  ·  Repo Synthetix

# Executive Snapshot

Overview of the modernization strategy and key project metrics.

Objective: The objective is to modernize the codebase by focusing on backend development only, involving a scoped team of Architect, Developer, and Tester. This excludes UI scaffolding, database engineering, security engineering, validation, and deployment tasks.

Summary: Strangler Fig Pattern recommended.

The MagicBox Code Modernization project aims to update the backend codebase by employing the Strangler Fig Pattern. This approach allows for the gradual replacement of legacy components with modern equivalents, ensuring minimal disruption. The project involves a focused team comprising an Architect, Developer, and Tester, and excludes UI, database, and security engineering. With a readiness score of 70 and a low risk tier, the project is well-positioned for success.

- Focus on backend modernization using the Strangler Fig Pattern.

- Team includes Architect, Developer, and Tester.

- Excludes UI, database, and security engineering.

- Readiness score of 70 with low risk tier.

- Incremental replacement of legacy components.

| Category | Summary |
| --- | --- |
| Readiness | 70/100 |
| Risk tier | low |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness: The project has a readiness score of 70.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows incremental replacement of legacy components with modern equivalents.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (5 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Staffing & Recruitment |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Details on dependencies and their management during the migration.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Documentation of forms and modules targeted for modernization.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Staffing & Recruitment | Presentation | workflow_orchestration | Contractor placements must be approved by a co-approver before onboarding. | none |

# Section P - Form Flow Traces

Capture and analysis of existing process flows and outputs.

# Section Q - Form Traceability Matrix

Ensuring traceability of changes and their impacts.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprint cycles and their objectives.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assessment of potential risks and mitigation strategies.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data contract mismatches during migration. | Conduct thorough data contract testing and validation. |
| RISK-2 | MEDIUM | Security vulnerabilities may be introduced during modernization. | Implement continuous security testing and monitoring. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_018fa7d933fd4281 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_9693cfc4a4774cf8 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_2d1b97d899814042 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_740c4938066e4305 |
| event_map_ref | artifact://event_map/1.0/art_event_map_c7286184c21747d2 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_63ec736815c24959 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_a17d82801b8149ea |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_ab88bf1a737e40a7 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_71ae86b6c14e4c43 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_4c44ea1b1c2f406b |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_0a479f4109554190 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_8d401d8787db4622 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_8d401d8787db4622 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_76edf5aeb23e4a68 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_e4df08e668b04fd8 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_bc069782a1194967 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_789afb6571484f25 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_7683dc27ad9145cc |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_159300c7a96d4928 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_65eb0864960347cb |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_97f93af103cb4d46 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_9b4e0ee775384dbc |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_9447f1d4460c42b9 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-04b2422a26050732/kctx-a48cbc6197550448 |
| run_delivery_constitution_ref | runctx://runctx-04b2422a26050732/delivery_constitution/const-48aab15c6897 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.