Modernization Brief - Banking Application Modernization

Business Analyst Brief

Synthetix AI Analysis Platform

Generated: 2026-03-05T01:33:01.674003+00:00   ·   Repo: https://github.com/vishakjai/TestVBProject1 @ detached (unknown)

Confidential — BA Use Only

# 1. Executive Snapshot

| Projects | Active Forms | Risk Level | Avg Coverage Score |
| --- | --- | --- | --- |
| 3 | 26 | HIGH | 57 / 100 |

## Quality Gate Alerts

Compliance gate failed: No explicit compliance constraints were linked, but security/privacy risks were detected in legacy behavior.

## Summary

| Topic | Summary |
| --- | --- |
| Modernization Readiness | 54/100 |
| Risk Tier | medium |
| Inventory | 3 project(s), 26 forms/usercontrols, 10 dependencies |
| Recommended Strategy | Phased UI migration recommended. |

## Decisions Required

The following decisions are needed before migration can proceed. Each is a current blocker for sprint planning.

| ID | Topic | Decision Required | Impact if Deferred |
| --- | --- | --- | --- |
| DEC-UI-001 | Target UI framework selection for migrated | Target UI framework selection for migrated forms | Blocks sprint planning |
| DEC-OCX-001 | ActiveX/OCX replacement strategy by dependency | ActiveX/OCX replacement strategy by dependency | Blocks sprint planning |
| DEC-DB-001 | Database contract strategy during migration | Database contract strategy during migration | Blocks sprint planning |
| DEC-VARIANT-001 | Variant scope | Resolve legacy project variant scope before planning execution and address cross-variant schema divergence. | Blocks sprint planning |
| DEC-IAM-001 | Identity model | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Blocks sprint planning |
| DEC-SCHEMA-KEY-001 | Transaction key model | Transaction delete-key behavior requires explicit decision. | Blocks sprint planning |
| Q-001 | Are there existing operational constraints or | Are there existing operational constraints or integration dependencies not listed? | Blocks sprint planning |
| DEC-EVENTMAP-001 | Event-map coverage | Form2, Form9 have zero extracted UI events with rich form profiles. Confirm whether these are stub forms or rerun extraction before sprint planning. | Blocks sprint planning |

# 2. Form Inventory — Business View

26 active forms across 3 project variants. Inputs show the data fields a user enters. Outputs describe the business effect when the form action completes.

| Form | Type | Purpose | Inputs (data fields) | Outputs (business effect) |
| --- | --- | --- | --- | --- |
| frmAccTypes [Account Type Maintenance] (BANK_SYSTEM) | Child | Account type maintenance and account setup workflow. | account id, account name, description, interest rate, min balance | Account type master data maintained., Navigation routes the user to selected module screens. |
| frmCustomers [Customer Management] (BANK_SYSTEM) | Child | Customer profile onboarding and maintenance workflow. | acc type, account no, email, mobile no, opening bal, phone no | Customer profile created or updated., Navigation routes the user to selected module screens. |
| frmDeposits [Deposit Capture] (BANK_SYSTEM) | Child | Deposit capture and balance posting workflow. | account no, amount deposited, cash, check no, cheque, customer no, dated, mode | Account balance recalculated., Deposit transaction recorded., Transaction history updated. |
| frmSearch [Record Search] (BANK_SYSTEM) | Child | Record search and retrieval workflow. | n/a | Matching records displayed to the user. |
| frmTransaction [Transaction Entry] (BANK_SYSTEM) | Child | Transaction ledger management and adjustment workflow. | account no, balance, check no, code, credit, customer id, dated, debit | Account balance recalculated., Deposit transaction recorded., Transaction history updated., Withdrawal transaction recorded. |
| frmTransactions [Transaction History] (BANK_SYSTEM) | Child | Transaction ledger management and adjustment workflow. | acc no, customer id, first, option 1, option 2 | Transaction history updated. |
| frmWithdrawal [Withdrawal Processing] (BANK_SYSTEM) | Child | Withdrawal processing and balance deduction workflow. | account no, amount withdrawn, amountwithdrawn, customer no, dated, narration, transaction id | Account balance recalculated., Transaction history updated., Withdrawal transaction recorded. |
| Main [Authentication] (BANK_SYSTEM) | MDI_Host | Application navigation and module routing workflow. | n/a | User access is validated before workflow continuation. |
| Form1 [Navigation/Menu] (Project1 (BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | n/a | n/a |
| Form2 [Date/Period Entry] (Project1 (BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | date 1 | n/a |
| Form3 [Deposit Capture] (Project1 (BANKING.vbp)) | Child | Deposit capture and balance posting workflow. | account no, amount deposited, cash, check no, cheque, customer no, dated, narration | Customer balance and account details displayed for review., Customer details displayed for review. |
| Form4 [Withdrawal Processing] (Project1 (BANKING.vbp)) | Child | Withdrawal processing and balance deduction workflow. | account no, amount withdrawn, customer no, dated, narration, transaction id | Customer details displayed for review., Withdrawal transaction recorded. |
| Form6 [Transaction Ledger] (Project1 (BANKING.vbp)) | Child | Transaction ledger management and adjustment workflow. | account id, account name, account no, balance, check no, credit, customer id, dated | Account type configuration updated., Account type details displayed for selection., Transaction history displayed for review., Transaction ledger updated. |
| Form7 [Password Management] (Project1 (BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | name, name 1, pass, pass 1 | User access is validated before workflow continuation. |
| Form8 [Splash/Loading] (Project1 (BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | n/a | n/a |
| main [Authentication] (Project1 (BANKING.vbp)) | MDI_Host | Application navigation and module routing workflow. | n/a | User credentials validated against stored records. |
| Form1 [Navigation/Menu] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | n/a | n/a |
| Form2 [Date/Period Entry] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | date 1 | n/a |
| Form3 [Deposit Capture] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Deposit capture and balance posting workflow. | account no, amount deposited, cash, check no, cheque, customer no, dated, narration | Customer balance and account details displayed for review., Customer details displayed for review. |
| Form4 [Withdrawal Processing] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Withdrawal processing and balance deduction workflow. | account no, amount withdrawn, customer no, dated, narration, transaction id | Customer details displayed for review., Withdrawal transaction recorded. |
| Form5 [Customer Management] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Customer profile onboarding and maintenance workflow. | acc no, account id, account name, customer id, description, first, interest rate, min balance | Customer profile created or updated., Navigation routes the user to selected module screens. |
| Form6 [Transaction Ledger] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Transaction ledger management and adjustment workflow. | account id, account name, account no, balance, check no, credit, customer id, dated | Account type configuration updated., Account type details displayed for selection., Transaction history displayed for review., Transaction ledger updated. |
| Form7 [Password Management] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | name, name 1, pass, pass 1 | User access is validated before workflow continuation. |
| Form8 [Splash/Loading] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | n/a | n/a |
| Form9 [Authentication Entry] (Project1 (STUDENT BANKING/BANKING.vbp)) | Child | Business workflow executed through event-driven UI controls. | n/a | User access is validated before workflow continuation. |
| main [Authentication] (Project1 (STUDENT BANKING/BANKING.vbp)) | MDI_Host | Application navigation and module routing workflow. | n/a | User credentials validated against stored records. |

## K1 — Excluded / Unresolved Forms

9 unique form files discovered on disk but not listed as active members in the .vbp project files. They appear across 17 variant project entries. Out of scope until variant and authentication decisions are confirmed.

| File Name | Type | Found in Variants | Status |
| --- | --- | --- | --- |
| accounttype.frm | Child | Project1 (BANKING.vbp), Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |
| deposit.frm | Child | Project1 (BANKING.vbp), Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |
| frmcustomer.frm | Child | Project1 (BANKING.vbp), Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |
| LOGIN.frm | Login | Project1 (BANKING.vbp), Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |
| newlogin.frm | Login | Project1 (BANKING.vbp), Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |
| splash.frm | Splash | Project1 (BANKING.vbp), Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |
| transaction.frm | Child | Project1 (BANKING.vbp), Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |
| withdrawal.frm | Child | Project1 (BANKING.vbp), Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |
| report.frm | Child | Project1 (STUDENT BANKING/BANKING.vbp) | Excluded — not active .vbp member |

# 3. Business Rules by Form

Rules are extracted from source code and translated into business language. Each rule is categorised by type and linked to any risk register entry where applicable.

Project-Level Rules

| ID | Form / Module | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-001 | Project-wide | Manage customer profile lookup and maintenance workflows. (Consolidates: BR-004) | — |
| BR-002 | Project-wide | Workflow is orchestrated through UI event handlers and internal procedures. (Consolidates: BR-005, BR-008) | — |
| BR-003 | Project-wide | Form persists and retrieves records from the listed tables. (Consolidates: BR-006) | RISK-026 |
| BR-007 | Project-wide | User authentication is required before entering the workflow. | — |
| BR-009 | Project-wide | Form persists and retrieves records from the listed tables. | — |
| BR-010 | Project-wide | The action proceeds only when the recordset/connection is active. | — |
| BR-016 | Project-wide | Balance is recalculated using the entered amount and current account value. | — |
| BR-017 | Project-wide | Input validation rule detected (IsNumeric/IsDate/Len). | — |
| BR-018 | Project-wide | Keyboard input routing determines which action path is executed. | — |
| BR-034 | Project-wide | Splash/loading behavior advances progress state before opening workflow screens. | — |

Form3 [Deposit Capture] (Project1 (STUDENT BANKING/BANKING.vbp))

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-058 | threshold rule | The action proceeds only when matching records are found. (Consolidates: BR-070) | RISK-010, RISK-011, RISK-012, RISK-013 |
| BR-059 | threshold rule | Pressing Enter triggers the same action flow as the primary button. (Consolidates: BR-071) | RISK-010, RISK-011, RISK-012, RISK-013 |
| BR-060 | calculation logic | Balance is recalculated from the displayed balance label and entered amount (UI-derived source). (Consolidates: BR-072) | RISK-010, RISK-011, RISK-012, RISK-013 |

Form4 [Withdrawal Processing] (Project1 (STUDENT BANKING/BANKING.vbp))

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-062 | threshold rule | The action proceeds only when matching records are found. (Consolidates: BR-074) | RISK-016, RISK-017 |
| BR-063 | threshold rule | Pressing Enter triggers the same action flow as the primary button. (Consolidates: BR-075) | RISK-016, RISK-017 |
| BR-064 | calculation logic | Balance is recalculated from the displayed balance label and entered amount (UI-derived source). (Consolidates: BR-076) | RISK-016, RISK-017 |

Form6 [Transaction Ledger] (Project1 (STUDENT BANKING/BANKING.vbp))

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-085 | calculation logic | Balance is recalculated using the entered amount and current account value. (Consolidates: BR-087) | RISK-003, RISK-018, RISK-023 |

Form7 [Password Management] (Project1 (STUDENT BANKING/BANKING.vbp))

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-086 | threshold rule | The action proceeds only when the recordset/connection is active. (Consolidates: BR-088) | — |

frmAccTypes [Account Type Maintenance] (BANK_SYSTEM)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-082 | calculation logic | Balance is recalculated using the entered amount and current account value. | — |

frmDeposits [Deposit Capture] (BANK_SYSTEM)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-022 | threshold rule | The action proceeds only when matching records are found. (Consolidates: BR-046) | RISK-026 |
| BR-023 | threshold rule | Pressing Enter triggers the same action flow as the primary button. (Consolidates: BR-047) | RISK-026 |
| BR-024 | calculation logic | Balance is recalculated from the displayed balance label and entered amount (UI-derived source). (Consolidates: BR-048) | RISK-026 |

frmTransaction [Transaction Entry] (BANK_SYSTEM)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-083 | calculation logic | Balance is recalculated using the entered amount and current account value. | — |

frmTransactions [Transaction History] (BANK_SYSTEM)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-084 | calculation logic | Balance is recalculated using the entered amount and current account value. | — |

frmWithdrawal [Withdrawal Processing] (BANK_SYSTEM)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-027 | threshold rule | The action proceeds only when matching records are found. (Consolidates: BR-052) | — |
| BR-028 | threshold rule | Pressing Enter triggers the same action flow as the primary button. (Consolidates: BR-053) | — |
| BR-029 | calculation logic | Balance is recalculated from the displayed balance label and entered amount (UI-derived source). | RISK-026 |
| BR-054 | calculation logic | Balance is recalculated from the displayed balance label and entered amount (UI-derived source). | — |

main [Authentication] (Project1 (STUDENT BANKING/BANKING.vbp))

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-019 | decision branching | User menu selection routes the workflow to the corresponding module. (Consolidates: BR-020, BR-056, BR-057, BR-068, BR-069, BR-080, BR-081) | — |

# 4. Traceability Coverage

Each form is scored across four dimensions: event map, SQL map, business rules, and risk register linkage. Score of 100 = fully covered. Score of 0 = discovery work required before sprint assignment.

| Complete (100) | Near-complete (≥80) | Partial (40–79) | Discovery Gap (<40) |
| --- | --- | --- | --- |
| 6 forms | 3 forms | 10 forms | 7 forms |

| Form | Project | Events | SQL | Rules | Risk | Score |
| --- | --- | --- | --- | --- | --- | --- |
| frmAccTypes | BANK_SYSTEM | yes | yes | yes | no | 75 |
| frmCustomers | BANK_SYSTEM | yes | yes | no | no | 50 |
| frmDeposits | BANK_SYSTEM | no | yes | yes | yes | 75 |
| frmSearch | BANK_SYSTEM | no | yes | no | no | 25 |
| frmTransaction | BANK_SYSTEM | yes | yes | yes | no | 75 |
| frmTransactions | BANK_SYSTEM | no | yes | yes | no | 50 |
| frmWithdrawal | BANK_SYSTEM | yes | yes | yes | no | 75 |
| Main (BANK_SYSTEM) | BANK_SYSTEM | yes | yes | yes | no | 80 |
| Form1 (P1 (BANKING.vbp)) | P1 (BANKING.vbp) | yes | no | no | no | 40 |
| Form2 (P1 (BANKING.vbp)) | P1 (BANKING.vbp) | no | no | no | no | 0 |
| Form3 (P1 (BANKING.vbp)) | P1 (BANKING.vbp) | yes | yes | yes | yes | 100 |
| Form4 (P1 (BANKING.vbp)) | P1 (BANKING.vbp) | yes | yes | yes | yes | 100 |
| Form6 (P1 (BANKING.vbp)) | P1 (BANKING.vbp) | yes | yes | yes | yes | 100 |
| Form7 (P1 (BANKING.vbp)) | P1 (BANKING.vbp) | no | no | yes | no | 20 |
| Form8 (P1 (BANKING.vbp)) | P1 (BANKING.vbp) | yes | no | no | no | 40 |
| main (P1 (BANKING.vbp)) | P1 (BANKING.vbp) | yes | yes | yes | no | 80 |
| Form1 (P1 (STUDENT BANKING/BANKING.vbp)) | P1 (STUDENT BANKING/BANKING.vbp) | yes | no | no | no | 40 |
| Form2 (P1 (STUDENT BANKING/BANKING.vbp)) | P1 (STUDENT BANKING/BANKING.vbp) | no | no | no | no | 0 |
| Form3 (P1 (STUDENT BANKING/BANKING.vbp)) | P1 (STUDENT BANKING/BANKING.vbp) | yes | yes | yes | yes | 100 |
| Form4 (P1 (STUDENT BANKING/BANKING.vbp)) | P1 (STUDENT BANKING/BANKING.vbp) | yes | yes | yes | yes | 100 |
| Form5 | P1 (STUDENT BANKING/BANKING.vbp) | no | no | no | yes | 20 |
| Form6 (P1 (STUDENT BANKING/BANKING.vbp)) | P1 (STUDENT BANKING/BANKING.vbp) | yes | yes | yes | yes | 100 |
| Form7 (P1 (STUDENT BANKING/BANKING.vbp)) | P1 (STUDENT BANKING/BANKING.vbp) | no | no | yes | no | 20 |
| Form8 (P1 (STUDENT BANKING/BANKING.vbp)) | P1 (STUDENT BANKING/BANKING.vbp) | yes | no | no | no | 40 |
| Form9 | P1 (STUDENT BANKING/BANKING.vbp) | no | no | no | no | 0 |
| main (P1 (STUDENT BANKING/BANKING.vbp)) | P1 (STUDENT BANKING/BANKING.vbp) | yes | yes | yes | no | 80 |

# 5. Sprint Dependency Map

Sprint 0 = discovery closure required (7 forms). Sprint 1 = risk-first migration of core transactional forms. Sprint 2 = parity hardening. Shared Components must be built before any form that lists them can be migrated.

| Sprint 0 — Discovery | Sprint 1 — Risk-First | Sprint 2 — Hardening |
| --- | --- | --- |
| 17 forms | 6 forms | 3 forms |

| Form | Sprint | Depends On | Shared Components | Rationale |
| --- | --- | --- | --- | --- |
| Form9 | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| Form2 (Project1 (STUDENT BANKING/BANKING.vbp)) | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| Form2 (Project1 (BANKING.vbp)) | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| frmSearch | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| Form7 (Project1 (STUDENT BANKING/BANKING.vbp)) | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map | — | Close traceability gaps before modernization changes |
| Form7 (Project1 (BANKING.vbp)) | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map | — | Close traceability gaps before modernization changes |
| frmTransactions | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map | — | Close traceability gaps before modernization changes |
| Form5 | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map, Q.business_rules, RISK-001 | — | Close traceability gaps before modernization changes |
| Form8 (Project1 (STUDENT BANKING/BANKING.vbp)) | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.business_rules | Lock_Form_Controls, connectDatabase | Close traceability gaps before modernization changes |
| Form1 (Project1 (STUDENT BANKING/BANKING.vbp)) | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| Form8 (Project1 (BANKING.vbp)) | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.business_rules | Lock_Form_Controls, connectDatabase | Close traceability gaps before modernization changes |
| Form1 (Project1 (BANKING.vbp)) | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| frmCustomers | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.business_rules | Lock_Form_Controls | Close traceability gaps before modernization changes |
| frmDeposits | Sprint 0 | DEC-VARIANT-001, Q.sql_map, Q.event_map, RISK-026 | — | Close traceability gaps before modernization changes |
| frmWithdrawal | Sprint 0 | DEC-VARIANT-001, Q.sql_map | ValidNumeric | Close traceability gaps before modernization changes |
| frmTransaction | Sprint 0 | DEC-VARIANT-001, Q.sql_map | — | Close traceability gaps before modernization changes |
| frmAccTypes | Sprint 0 | DEC-VARIANT-001, Q.sql_map | — | Close traceability gaps before modernization changes |
| main (Project1 (STUDENT BANKING/BANKING.vbp)) | Sprint 2 | DEC-VARIANT-001 | frm | Form has baseline traceability and can move into parity build/test |
| main (Project1 (BANKING.vbp)) | Sprint 2 | DEC-VARIANT-001 | connectDatabase, frm | Form has baseline traceability and can move into parity build/test |
| Main (BANK_SYSTEM) | Sprint 2 | DEC-VARIANT-001 | connectDatabase | Form has baseline traceability and can move into parity build/test |
| Form6 (Project1 (STUDENT BANKING/BANKING.vbp)) | Sprint 1 | DEC-VARIANT-001, RISK-003, RISK-018 | MoveToPrev, frm | Implement remediation-first changes for high-risk legacy behavior |
| Form4 (Project1 (STUDENT BANKING/BANKING.vbp)) | Sprint 1 | DEC-VARIANT-001, RISK-016, RISK-017 | clear_Form_Controls, frm | Implement remediation-first changes for high-risk legacy behavior |
| Form3 (Project1 (STUDENT BANKING/BANKING.vbp)) | Sprint 1 | DEC-VARIANT-001, RISK-010, RISK-011 | clear_Form_Controls | Implement remediation-first changes for high-risk legacy behavior |
| Form6 (Project1 (BANKING.vbp)) | Sprint 1 | DEC-VARIANT-001, RISK-003, RISK-018 | MoveToPrev, frm | Implement remediation-first changes for high-risk legacy behavior |
| Form4 (Project1 (BANKING.vbp)) | Sprint 1 | DEC-VARIANT-001, RISK-016, RISK-017 | clear_Form_Controls, frm | Implement remediation-first changes for high-risk legacy behavior |
| Form3 (Project1 (BANKING.vbp)) | Sprint 1 | DEC-VARIANT-001, RISK-010, RISK-011 | clear_Form_Controls | Implement remediation-first changes for high-risk legacy behavior |

# 6. Risk Register

All risks extracted by the analysis platform. High severity risks must be resolved before go-live.

| ID | Severity | Form | Description | Recommended Action |
| --- | --- | --- | --- | --- |
| RISK-001 | medium | Form5 [Customer Management] | Legacy code uses default object/form instances, which can change behavior during migration. | Refactor default-instance references to explicit object instances and update call sites. |
| RISK-002 | medium | LOGIN.frm [Excluded] | Legacy UI relies on control-array index patterns that require explicit replacement in the target UI. | Define a control-array replacement strategy and validate event parity with focused tests. |
| RISK-003 | medium | Form6 [Transaction Ledger] | SQL risk flags for sql:2: select_star | Parameterize query and align dialect/validation rules before migration. |
| RISK-004 | high | Project-wide / unattributed SQL | SQL risk flags for sql:24: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-005 | high | Project-wide / unattributed SQL | SQL risk flags for sql:25: select_star, sensitive_credential_query | Parameterize query and align dialect/validation rules before migration. |
| RISK-006 | high | Project-wide / unattributed SQL | SQL risk flags for sql:26: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-007 | high | Project-wide / unattributed SQL | SQL risk flags for sql:27: select_star, string_concatenation, possible_injection, sensitive_credential_query | Parameterize query and align dialect/validation rules before migration. |
| RISK-008 | high | Main [Authentication] | SQL risk flags for sql:28: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-009 | high | Main [Authentication] | SQL risk flags for sql:29: select_star, string_concatenation, possible_injection, sensitive_credential_query | Parameterize query and align dialect/validation rules before migration. |
| RISK-010 | high | Form3 [Deposit Capture] | SQL risk flags for sql:30: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-011 | high | Form3 [Deposit Capture] | SQL risk flags for sql:31: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-012 | high | Form3 [Deposit Capture] | SQL risk flags for sql:32: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-013 | high | Form3 [Deposit Capture] | SQL risk flags for sql:33: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-014 | high | Project-wide / unattributed SQL | SQL risk flags for sql:34: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-015 | medium | Project-wide / unattributed SQL | SQL risk flags for sql:35: select_star | Parameterize query and align dialect/validation rules before migration. |
| RISK-016 | high | Form4 [Withdrawal Processing] | SQL risk flags for sql:44: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-017 | medium | Form4 [Withdrawal Processing] | SQL risk flags for sql:45: select_star | Parameterize query and align dialect/validation rules before migration. |
| RISK-018 | medium | Form6 [Transaction Ledger] | SQL risk flags for sql:46: select_star | Parameterize query and align dialect/validation rules before migration. |
| RISK-019 | high | Project-wide / unattributed SQL | SQL risk flags for sql:47: string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-020 | high | Project-wide / unattributed SQL | SQL risk flags for sql:56: string_concatenation, possible_injection, missing_where_clause | Parameterize query and align dialect/validation rules before migration. |
| RISK-021 | high | Project-wide / unattributed SQL | SQL risk flags for sql:57: string_concatenation, possible_injection, sensitive_credential_query | Parameterize query and align dialect/validation rules before migration. |
| RISK-022 | medium | Form6 [Transaction Ledger] | SQL risk flags for sql:58: missing_where_clause | Parameterize query and align dialect/validation rules before migration. |
| RISK-023 | medium | Form6 [Transaction Ledger] | SQL risk flags for sql:59: missing_where_clause | Parameterize query and align dialect/validation rules before migration. |
| RISK-024 | medium | Project-wide / unattributed SQL | SQL risk flags for sql:61: missing_where_clause | Parameterize query and align dialect/validation rules before migration. |
| RISK-025 | high | Project-wide / unattributed SQL | SQL risk flags for sql:62: string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-026 | high | Project-wide | Balance calculation depends on UI caption value instead of persisted balance source. | Refactor balance calculations to use persisted/accounting source of truth and add parity tests covering caption/display mismatch scenarios. |