MagicBox Contractor Modernization Workbook

MagicBox Contractor Modernization

Guidance for modernizing the contractor management system using .NET API integration.

Run 20260512_195134_0615fae0  ·  Generated 2026-05-12T19:52:10.872822+00:00  ·  Repo app

# Executive Snapshot

Overview of modernization objectives and strategic approach.

Objective: Modernize the contractor management system by integrating the UI with the .NET API endpoint and ensuring all validators are implemented.

Summary: Strangler Fig Pattern recommended.

The MagicBox Contractor Modernization project aims to enhance the contractor management system by integrating the user interface with the .NET API endpoint. This initiative ensures all validators are implemented effectively. Utilizing the Strangler Fig Pattern, the project will gradually replace legacy components with new .NET services. The strategy involves three phases: capturing baseline outputs, migrating forms with risk controls, and finalizing quality gates for release.

- Objective: Integrate UI with .NET API and implement validators.

- Strategy: Strangler Fig Pattern for gradual component replacement.

- Phases: Baseline capture, incremental migration, and hardening.

- Risk Tier: High, with a readiness score of 0.

- No current projects, forms, or dependencies in inventory.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk Alert: High risk tier due to zero readiness score.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows gradual replacement of legacy components with new .NET services.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (5 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Contractor Management |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Identify and manage dependencies for seamless integration.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Documentation of forms to be migrated and their current state.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Contractor Management | Presentation | input_validation | Contractor data must be validated before submission. | none |

# Section P - Form Flow Traces

Capture and analyze golden flows for baseline outputs.

# Section Q - Form Traceability Matrix

Ensure traceability of changes throughout the modernization process.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprint cycles for incremental migration and testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assessment of risks and mitigation strategies for modernization.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Incomplete validator implementation may lead to data integrity issues. | Conduct a thorough review of all validators and ensure comprehensive testing. |
| RISK-2 | MEDIUM | API integration may introduce security vulnerabilities. | Perform security audits and penetration testing. |
| RISK-3 | MEDIUM | Performance issues due to increased load on the new API. | Conduct load testing and optimize API performance. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_81aa643d95fb4442 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_6a5707c73f4f4b23 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_e68f866362eb4f27 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_1aba19b8541847cb |
| event_map_ref | artifact://event_map/1.0/art_event_map_679cb7bfe89e4143 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_25cc7abd7f2b4cf1 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_0e904c10e2fa45b0 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_448b57532e1541a0 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_e30c1818d91e4ab1 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_884c8672cc704898 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_c3544ebbba544203 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_be9a4ccd1a1e4913 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_be9a4ccd1a1e4913 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_8c408ca7cea9488d |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_a31d158f512d4b78 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_5d79bb42562c455d |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_44b92683aa1845f5 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_d6debade567f4379 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_cb4099d63c0b4b2e |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_c5f192a4a2794520 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_276637d4c5204679 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_45c2ffbcca794eb0 |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_6fd2a70fc91144ae |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-bac6b3bdbb7921ac/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-bac6b3bdbb7921ac/delivery_constitution/const-8bdf0bc1ad13 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.