Chirp API Modernization Workbook

Chirp API Modernization

Validating the transition from Kotlin Spring to Go with a focus on service architecture.

Run 20260513_232936_fbdc4c7d  ·  Generated 2026-05-13T23:30:41.188307+00:00  ·  Repo https://github.com/philipplackner/chirp-api

# Executive Snapshot

Overview of the Chirp API modernization project, focusing on transitioning to Go.

Objective: The objective is to validate the modernization of a Kotlin Spring application to Go, ensuring the architecture results in 3-5 services and produces a multi-package Go output.

Summary: Full upgrade / translation + remediation recommended.

The Chirp API Modernization project aims to transition a Kotlin Spring application to Go, ensuring the architecture results in 3-5 distinct services. This transition is crucial for optimizing performance and scalability. The project involves a comprehensive strategy that includes baseline capture, incremental migration, and final hardening. The readiness score is currently at 0, indicating a high-risk tier, necessitating careful planning and execution. The strategy involves a full upgrade with remediation, leveraging controlled translation and equivalence testing to ensure a seamless transition.

- Objective: Transition Kotlin Spring app to Go with 3-5 services.

- Current readiness score is 0; risk tier is high.

- Strategy: Full upgrade with remediation and equivalence testing.

- Phases include baseline capture, migration, and hardening.

- Key dependencies include JWT, PostgreSQL, and Nginx.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: High-risk tier due to readiness score of 0.

## Recommended Modernization Strategy

Full upgrade / translation + remediation: Readiness is relatively high; controlled translation with remediation and equivalence testing is viable.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (2/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=13, warn=3, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 13 | 3 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=13, warn=3, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 5 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | PASS | no | Rule scope form references resolve against discovered form inventory. |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | PASS | no | total=5532, forms=0, modules=0, classes=0, profile_forms=0, profile_designer=0. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | 14 DB artifacts detected. |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping of current dependencies including JWT, PostgreSQL, and Nginx.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Details on forms and modules involved in the migration process.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-002 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-003 | chat/src/main/kotlin/com/plcoding/chirp/service/ChatService.kt | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-004 | gradle/wrapper/gradle-wrapper.properties | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |
| BR-005 | gradle/wrapper/gradle-wrapper.properties | Data | calculation_logic | Balance is recalculated using the entered amount and current account value. | none |

# Section P - Form Flow Traces

Capture and analysis of golden flows and baseline outputs.

# Section Q - Form Traceability Matrix

Ensuring traceability throughout the migration phases.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprints for incremental migration and dependency replacement.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assessment of risks associated with the modernization process.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during migration. | Implement thorough data backup and validation processes. |
| RISK-2 | MEDIUM | Increased latency due to service decomposition. | Optimize inter-service communication and use efficient protocols. |
| RISK-3 | HIGH | Security vulnerabilities during transition. | Conduct regular security audits and implement best practices. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_a5f3543356834f9d |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_79ec525f44c4452a |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_47da388b650544c3 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_5e450d8745074301 |
| event_map_ref | artifact://event_map/1.0/art_event_map_a606ba0c867643a7 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_d5bf67e8ca864df9 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_cd41b534c5364dd5 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_2d8e62e9269c4676 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_b8d4864a12524fdc |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_b1b6714b98814532 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_9ef8cd93a783447a |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_c53ee7ca47b946c7 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_c53ee7ca47b946c7 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_636ec8bfc5af46e4 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_0a0c511d6d8f46f6 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_33b4b63706384b78 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_f85cc66c95df49e7 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_a3c8452229374bc2 |
| source_db_profile_ref | artifact://source_db_profile/1.0/art_source_db_profile_00dc3adb56ba468a |
| source_schema_model_ref | artifact://source_schema_model/1.0/art_source_schema_model_8ae21526cdbe43ab |
| source_query_catalog_ref | artifact://source_query_catalog/1.0/art_source_query_catalog_62846d93b0a14ee2 |
| source_relationship_candidates_ref | artifact://source_relationship_candidates/1.0/art_source_relationship_candidates_11f4ce8c9c6f4a9d |
| source_data_dictionary_ref | artifact://source_data_dictionary/1.0/art_source_data_dictionary_42659a4ed6844f4e |
| source_data_dictionary_markdown_ref | artifact://source_data_dictionary_markdown/1.0/art_source_data_dictionary_markdown_ad4b3939bd384850 |
| source_erd_ref | artifact://source_erd/1.0/art_source_erd_2d9ef15e16034845 |
| source_hotspot_report_ref | artifact://source_hotspot_report/1.0/art_source_hotspot_report_0991978c174f4c08 |
| target_schema_model_ref | artifact://target_schema_model/1.0/art_target_schema_model_de4db48f338d41e3 |
| target_erd_ref | artifact://target_erd/1.0/art_target_erd_6edb07ed0b2f4fe1 |
| target_data_dictionary_ref | artifact://target_data_dictionary/1.0/art_target_data_dictionary_da234b02df77465f |
| schema_mapping_matrix_ref | artifact://schema_mapping_matrix/1.0/art_schema_mapping_matrix_1b70a7c835ab4982 |
| migration_plan_ref | artifact://migration_plan/1.0/art_migration_plan_b0408f2fcddf4e1b |
| validation_harness_spec_ref | artifact://validation_harness_spec/1.0/art_validation_harness_spec_d654aa70151044ed |
| db_qa_report_ref | artifact://db_qa_report/1.0/art_db_qa_report_8aa62e05c9024dd7 |
| schema_approval_record_ref | artifact://schema_approval_record/1.0/art_schema_approval_record_cfb69cc75ce849ad |
| schema_drift_report_ref | artifact://schema_drift_report/1.0/art_schema_drift_report_3cf0058be9f64c70 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_fd5f869fbd504148 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_ddd99a55dad14269 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_0fc6eb390d6f47cd |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_2c16e09892bf4c1e |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_37fc3cf53ce54a68 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-b3d184a1bbd06015/kctx-15b3c2bc8c946c76 |
| run_delivery_constitution_ref | runctx://runctx-b3d184a1bbd06015/delivery_constitution/const-d02b79727b31 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.