MagicBox Modernization: Caching Optimization

MagicBox Modernization: Caching Optimization

Modernizing the codebase by implementing caching mechanisms for efficient cache validation.

Run 20260513_180551_8d0ffe05  ·  Generated 2026-05-13T18:06:42.184657+00:00  ·  Repo app

# Executive Snapshot

Overview of the modernization strategy and current risk assessment.

Objective: The objective is to modernize the codebase by implementing caching mechanisms to validate cache hits efficiently, focusing on optimizing 10 specific methods.

Summary: Strangler Fig Pattern recommended.

The MagicBox Modernization project aims to enhance the existing codebase by integrating caching mechanisms to optimize 10 specific methods. Utilizing the Strangler Fig Pattern, the project will gradually replace legacy components, ensuring minimal disruption. This approach allows for a phased migration, focusing on capturing baseline outputs, managing dependency risks, and finalizing quality gates. The project is currently at a high-risk tier with a readiness score of zero, indicating the need for careful planning and execution.

- Objective: Implement caching for 10 methods.

- Strategy: Strangler Fig Pattern for gradual replacement.

- Phases: Baseline, Migration, Hardening.

- Risk Tier: High, Readiness Score: 0.

- Focus: Optimize cache validation efficiency.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: High-risk tier requires careful management.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows gradual replacement of legacy components with modern equivalents.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (2/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Recruitment |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Mapping dependencies to manage risks during migration.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Detailed analysis of forms and modules for migration.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Recruitment | Data | calculation_logic | Business behavior is enforced through data and calculation logic. | none |

# Section P - Form Flow Traces

Capturing golden flows to establish baseline outputs.

# Section Q - Form Traceability Matrix

Ensuring traceability throughout the modernization phases.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Planning sprints for incremental migration and testing.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identifying and mitigating risks associated with the modernization.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential performance degradation if caching is not implemented correctly. | Conduct thorough testing and monitoring post-implementation. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_293f47c6bcd84735 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_c82cb395d25c49bb |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_0be8baa345f54395 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_fc4eb1ab146b4257 |
| event_map_ref | artifact://event_map/1.0/art_event_map_231f98839cda4349 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_9249f02134584883 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_789e390d403947ca |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_635b40b5fc2e4834 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_6deda1c413524c4f |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_bfbe2a7391bf4a4d |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_a9a20be40d324a15 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_ab2e7f8258864293 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_ab2e7f8258864293 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_ac37b17321bb48ad |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_c5c411195d524c89 |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_5ee37c8e832d49ad |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_9b8fc7cc8fe545d0 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_00687e6ff9e543cb |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_7a44fb122d0f4adc |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_0276b76da1194d3f |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_62a10f1719c14e4f |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_71a0d24a42934a4d |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_64a0e17ed0714997 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-c071f629577200e8/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-c071f629577200e8/delivery_constitution/const-6b5906e4c482 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.