MagicBox Modernization Workbook

MagicBox Modernization

Ensuring seamless integration of ECA intake_documents with Architect, DP, UI-Scaffold, and Translator.

Run 20260515_161942_148d3aa1  ·  Generated 2026-05-15T20:20:03.659796+00:00  ·  Repo Synthetix

# Executive Snapshot

Overview of the modernization project, objectives, and strategic approach.

Objective: Verify that the ECA intake_documents process flows correctly into Architect, DP, UI-Scaffold, and Translator with new wirings, and translate approximately 15 Contractor Placement methods.

Summary: Full upgrade / translation + remediation recommended.

The MagicBox Modernization project aims to verify the correct flow of ECA intake_documents into key systems with new wirings. This involves translating approximately 15 Contractor Placement methods. The strategy involves a full upgrade, translation, and remediation approach, leveraging high readiness with controlled translation and remediation. The project is structured into three phases: capturing golden flows, incremental migration with dependency risk controls, and finalizing quality gates for release.

- Objective: Verify ECA intake_documents flow into key systems.

- Translate 15 Contractor Placement methods.

- Strategy: Full upgrade, translation, and remediation.

- Phases: Baseline, migration, and hardening.

- Readiness score: 45, Risk tier: medium.

| Category | Summary |
| --- | --- |
| Readiness | 45/100 |
| Risk tier | medium |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness Score: Current readiness score is 45, indicating moderate preparedness.

## Recommended Modernization Strategy

Full upgrade / translation + remediation: High readiness with controlled translation and remediation.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (1/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Finance & Payroll |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Details on dependencies and their management during modernization.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Documentation of forms involved in the modernization process.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | formula | Shared | calculation_logic | Business behavior is enforced through data and calculation logic. | none |

# Section P - Form Flow Traces

Analysis of process flows and their integration into new systems.

# Section Q - Form Traceability Matrix

Ensuring traceability of changes and their impacts across systems.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of sprint cycles and their objectives within the project.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assessment of potential risks and mitigation strategies.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data inconsistency during migration. | Implement thorough data validation and testing. |
| RISK-2 | MEDIUM | Legacy integration assumptions may not be explicit. | Conduct staged validation of integration points. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_77b87f2ba8c44246 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_a56fe6f1534845c0 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_fb6f5e4b5d41442a |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_d9b497562c4e4aca |
| event_map_ref | artifact://event_map/1.0/art_event_map_e78983c4f9194240 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_f2c039d5cef64468 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_19e8fa3f9f534186 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_374195e7f2814fd7 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_b5576eed73874985 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_d64f07520ee742b2 |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_7192e537fcb14776 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_6e367ad536854022 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_6e367ad536854022 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_facc3da259b44b90 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_be7e63b29420466d |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_76209fb91ecb4288 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_2a4c785e2b634139 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_0ba531dbb2874955 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_92861d489a0b40e2 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_93b00632635148b8 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_fc5017a6e6354f92 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_795cf0e925ac46bb |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_4849817f26e34eaf |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-29b1a03fc1c64af7/kctx-6c852fcceab50a55 |
| run_delivery_constitution_ref | runctx://runctx-29b1a03fc1c64af7/delivery_constitution/const-03f07a206d8b |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.