Modernization Brief - VB6 to C# Modernization

Business Analyst Brief

Synthetix AI Analysis Platform

Generated: 2026-03-07T03:18:39.068362+00:00   ·   Repo: https://github.com/vishakjai/TestVB6Project1

Confidential — BA Use Only

# 1. Executive Snapshot

| Projects | Active Forms | Risk Level | Avg Coverage Score |
| --- | --- | --- | --- |
| 1 | 13 | HIGH | 46 / 100 |

## Quality Gate Alerts

Compliance gate failed: No explicit compliance constraints were linked, but security/privacy risks were detected in legacy behavior.

## Summary

| Topic | Summary |
| --- | --- |
| Modernization Readiness | 66/100 |
| Risk Tier | medium |
| Inventory | 1 project(s), 25 forms/usercontrols, 5 dependencies |
| Recommended Strategy | Phased UI migration recommended. |

## Decisions Required

The following decisions are needed before migration can proceed. Each is a current blocker for sprint planning.

| ID | Topic | Decision Required | Impact if Deferred |
| --- | --- | --- | --- |
| DEC-COMPLIANCE-001 | Compliance linkage | Compliance constraints are not linked to detected security/privacy risks. No explicit compliance constraints were linked, but security/privacy risks were detected in legacy behavior. | Blocks sprint planning |
| DEC-UI-001 | Target UI framework selection for migrated | Target UI framework selection for migrated forms | Blocks sprint planning |
| DEC-OCX-001 | ActiveX/OCX replacement strategy by dependency | ActiveX/OCX replacement strategy by dependency | Blocks sprint planning |
| DEC-DB-001 | Database contract strategy during migration | Database contract strategy during migration | Blocks sprint planning |
| DEC-IAM-001 | Identity model | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Blocks sprint planning |
| Q-001 | Operational constraints | Are there existing operational constraints or integration dependencies not listed? | Blocks sprint planning |
| Q-002 | What are target latency, throughput, and | What are target latency, throughput, and availability SLOs? | Blocks sprint planning |
| DEC-EVENTMAP-001 | Event-map coverage | frmdeposit, frmstatement have zero extracted UI events with rich form profiles. Confirm whether these are stub forms or rerun extraction before sprint planning. | Blocks sprint planning |

# 2. Form Inventory — Business View

13 active forms across 1 project variants. Inputs show the data fields a user enters. Outputs describe the business effect when the form action completes.

| Form | Type | Purpose | Inputs (data fields) | Outputs (business effect) |
| --- | --- | --- | --- | --- |
| frmaddinterest [Customer Management] (BANK) | Child | Customer profile onboarding and maintenance workflow. | account no, currentdate, date, month, year | Customer profile created or updated., Navigation routes the user to selected module screens. |
| frmcloseacount [Customer Management] (BANK) | Child | Customer profile onboarding and maintenance workflow. | account no, address, balance, cust id, customer id, dateofopen, dob, firstname | Customer profile created or updated., Navigation routes the user to selected module screens. |
| frmcustomer [Customer Management] (BANK) | Child | Customer profile onboarding and maintenance workflow. | account no, address, balance, customer id, dateofopen, dob, firstname, lastname | Customer details displayed for review. |
| frmdaily (BANK) | Child | Business workflow executed through event-driven UI controls. | daily | n/a |
| frmdeposit [Deposit Capture] (BANK) | Child | Deposit capture and balance posting workflow. | bankname, cash, cheque, cheque no, dateoftransaction, no, searchaccount no, yes | Account balance recalculated., Deposit transaction recorded., Matching records displayed to the user., Transaction history updated. |
| frmLogin1 [Password Management] (BANK) | Login | Authentication and credential validation workflow. | pass, un | User access is validated before workflow continuation. |
| frmmonthlyreport [Customer Management] (BANK) | Child | Operational reporting and statement generation workflow. | account no, customer id, from, to | Customer details displayed for review. |
| frmsettings [Customer Management] (BANK) | Child | Customer profile onboarding and maintenance workflow. | account id, accounttype, cheque, interestrate, nocheque | Account type master data maintained., Customer profile created or updated., Navigation routes the user to selected module screens. |
| frmSplash [Splash/Loading] (BANK) | Splash | Business workflow executed through event-driven UI controls. | n/a | n/a |
| frmstatement (BANK) | Child | Business workflow executed through event-driven UI controls. | n/a | n/a |
| frmwithdraw [Withdrawal Processing] (BANK) | Child | Withdrawal processing and balance deduction workflow. | account no, dateoftransaction, no, transaction id, withdrawn, yes | Account balance recalculated., Transaction history updated., Withdrawal transaction recorded. |
| frmWithinDate (BANK) | Child | Business workflow executed through event-driven UI controls. | n/a | n/a |
| menu [Deposit Capture] (BANK) | Child | Deposit capture and balance posting workflow. | n/a | Account balance recalculated., Deposit transaction recorded. |

## K1 — Excluded / Unresolved Forms

15 excluded or unresolved form files are listed here for completeness only. These items are not treated as first-class business scope in the BRD/BA package. They appear across 3 variant project entries where applicable.

| File Name | Type | Found in Variants | Status |
| --- | --- | --- | --- |
| close account.frm | orphan | (unmapped) | Orphan / unresolved |
| form1.frm | orphan | (unmapped) | Orphan / unresolved |
| frm8.frm | orphan | (unmapped) | Orphan / unresolved |
| frmcloseaccount.frm | orphan | (unmapped) | Orphan / unresolved |
| frmdate.frm | orphan | (unmapped) | Orphan / unresolved |
| frmdep.frm | orphan | (unmapped) | Orphan / unresolved |
| frmexpireitemswithindate.frm | orphan | (unmapped) | Orphan / unresolved |
| frminterest.frm | orphan | (unmapped) | Orphan / unresolved |
| frmmdi.frm | orphan | (unmapped) | Orphan / unresolved |
| frmreport.frm | orphan | (unmapped) | Orphan / unresolved |
| frmwith.frm | orphan | (unmapped) | Orphan / unresolved |
| transaction.frm | orphan | (unmapped) | Orphan / unresolved |
| closeacount.frm.frm | Child | BANK [BankApp1/BANK.vbp] | Excluded — not active .vbp member |
| Form9.frm.frm | Child | BANK [BankApp1/BANK.vbp] | Excluded — not active .vbp member |
| frmLogin.frm.frm | Login | BANK [BankApp1/BANK.vbp] | Excluded — not active .vbp member |

# 3. Business Rules by Form

Rules are extracted from source code and translated into business language. Each rule is categorised by type and linked to any risk register entry where applicable.

Project-Level Rules

| ID | Form / Module | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-001 | Project-wide | User authentication is required before entering the workflow. | — |
| BR-002 | Project-wide | Workflow is orchestrated through UI event handlers and internal procedures. | — |
| BR-003 | Project-wide | Form persists and retrieves records from the listed tables. | — |
| BR-004 | Project-wide | The action proceeds only when the dataset is empty. (Consolidates: BR-035) | — |
| BR-005 | Project-wide | Input validation rule detected (IsNumeric/IsDate/Len). | — |
| BR-006 | Project-wide | Keyboard input routing determines which action path is executed. | — |
| BR-007 | Project-wide | Input is restricted to numeric digits only. | — |
| BR-008 | Project-wide | The action proceeds only when matching records are found. (Consolidates: BR-009, BR-021, BR-023, BR-052, BR-053) | RISK-017, RISK-018, RISK-007, RISK-008, RISK-009, RISK-010, RISK-011, RISK-012 |
| BR-010 | Project-wide | Balance is recalculated using the entered amount and current account value. (Consolidates: BR-061, BR-062, BR-063, BR-064, BR-065) | RISK-006, RISK-015, RISK-020, RISK-023, RISK-024, RISK-025 |

frmaddinterest [Customer Management] (BANK)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-056 | calculation logic | Balance is recalculated using the entered amount and current account value. | RISK-001 |

frmcloseacount [Customer Management] (BANK)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-057 | calculation logic | Balance is recalculated using the entered amount and current account value. | — |

frmcustomer [Customer Management] (BANK)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-058 | calculation logic | Balance is recalculated using the entered amount and current account value. | RISK-021, RISK-022 |

frmmonthlyreport [Customer Management] (BANK)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-059 | calculation logic | Balance is recalculated using the entered amount and current account value. | RISK-021, RISK-022 |

frmsettings [Customer Management] (BANK)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-060 | calculation logic | Balance is recalculated using the entered amount and current account value. | RISK-019 |

frmSplash [Splash/Loading] (BANK)

| ID | Category | Business Meaning | Risk Link |
| --- | --- | --- | --- |
| BR-012 | calculation logic | Splash/loading behavior advances progress state before opening workflow screens. | — |
| BR-013 | threshold rule | Loading sequence gates the workflow at progress start and completion. (Consolidates: BR-014, BR-025, BR-026) | — |

# 4. Traceability Coverage

Each active form is scored across four dimensions: event map, SQL map, business rules, and risk register linkage. Score of 100 = fully covered. Score of 0 indicates no extracted traceability evidence for the current run; it should be reviewed as a coverage gap, not automatically interpreted as proof that the business flow does not exist.

| Complete (100) | Near-complete (≥80) | Partial (40–79) | Discovery Gap (<40) |
| --- | --- | --- | --- |
| 3 forms | 0 forms | 4 forms | 6 forms |

| Form | Project | Events | SQL | Rules | Risk | Score |
| --- | --- | --- | --- | --- | --- | --- |
| frmaddinterest | BANK | no | no | yes | yes | 50 |
| frmcloseacount | BANK | yes | no | yes | no | 50 |
| frmcustomer | BANK | yes | yes | yes | yes | 100 |
| frmdaily | BANK | yes | no | no | no | 25 |
| frmdeposit | BANK | no | no | no | no | 0 |
| frmLogin1 | BANK | yes | no | no | no | 25 |
| frmmonthlyreport | BANK | yes | yes | yes | yes | 100 |
| frmsettings | BANK | yes | yes | yes | yes | 100 |
| frmSplash | BANK | yes | no | yes | no | 50 |
| frmstatement | BANK | no | no | no | no | 0 |
| frmwithdraw | BANK | yes | no | no | no | 25 |
| frmWithinDate | BANK | yes | yes | no | no | 50 |
| menu | BANK | yes | no | no | no | 25 |

# 5. Risk Register

All risks extracted by the analysis platform. High severity risks must be resolved before go-live.

| ID | Severity | Form | Description | Recommended Action |
| --- | --- | --- | --- | --- |
| RISK-001 | medium | frmaddinterest [Customer Management] | Legacy code uses default object/form instances, which can change behavior during migration. | Refactor default-instance references to explicit object instances and update call sites. |
| RISK-002 | medium | frmLogin1 [Password Management] | Legacy UI relies on control-array index patterns that require explicit replacement in the target UI. | Define a control-array replacement strategy and validate event parity with focused tests. |
| RISK-019 | medium | frmsettings [Customer Management] | SQL risk flags for sql:36: select_star | Parameterize query and align dialect/validation rules before migration. |
| RISK-021 | high | frmcustomer [Customer Management] | SQL risk flags for sql:38: select_star, string_concatenation, possible_injection | Parameterize query and align dialect/validation rules before migration. |
| RISK-022 | medium | frmcustomer [Customer Management] | SQL risk flags for sql:39: select_star | Parameterize query and align dialect/validation rules before migration. |

# Appendix A. Delivery Sequencing

Sprint sequencing is provided as a delivery appendix rather than core business scope. Sprint 0 = discovery closure required (6 forms). Sprint 1 = risk-first migration of core transactional forms. Sprint 2 = parity hardening. Shared Components must be built before any form that lists them can be migrated.

| Sprint 0 — Discovery | Sprint 1 — Risk-First | Sprint 2 — Hardening |
| --- | --- | --- |
| 9 forms | 4 forms | 0 forms |

| Form | Sprint | Depends On | Shared Components | Rationale |
| --- | --- | --- | --- | --- |
| frmaddinterest | Sprint 0 | Q.sql_map, Q.event_map, RISK-001 | — | Close traceability gaps before modernization changes |
| frmcloseacount | Sprint 0 | Q.sql_map | — | Close traceability gaps before modernization changes |
| frmcustomer | Sprint 1 | RISK-021, RISK-022 | — | Implement remediation-first changes for high-risk legacy behavior |
| frmdaily | Sprint 0 | Q.sql_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| frmdeposit | Sprint 0 | Q.sql_map, Q.event_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| frmLogin1 | Sprint 0 | Q.sql_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| frmmonthlyreport | Sprint 1 | RISK-021, RISK-022 | Numeric, ValidNumeric | Implement remediation-first changes for high-risk legacy behavior |
| frmsettings | Sprint 1 | RISK-019 | ValidNumeric | Implement remediation-first changes for high-risk legacy behavior |
| frmSplash | Sprint 0 | Q.sql_map | — | Close traceability gaps before modernization changes |
| frmstatement | Sprint 0 | Q.sql_map, Q.event_map, Q.business_rules | — | Close traceability gaps before modernization changes |
| frmwithdraw | Sprint 0 | Q.sql_map, Q.business_rules | Lock_Form_Controls | Close traceability gaps before modernization changes |
| frmWithinDate | Sprint 1 | Q.business_rules | — | Implement remediation-first changes for high-risk legacy behavior |
| menu | Sprint 0 | Q.sql_map, Q.business_rules | connectDatabase | Close traceability gaps before modernization changes |