Magicbox Modernization Workbook

Magicbox Modernization

A comprehensive guide to modernizing the Magicbox system with automated approvals and bypassing sealed modules.

Run 20260512_192044_92e000d2  ·  Generated 2026-05-12T19:21:17.083734+00:00  ·  Repo app

# Executive Snapshot

Overview of the modernization objectives and strategic approach using the Strangler Fig Pattern.

Objective: Ensure that the Magicbox system automatically approves Architect decisions by Developers and bypasses sealed TSM modules during the modernization process.

Summary: Strangler Fig Pattern recommended.

The Magicbox Modernization project aims to streamline the approval process by enabling automatic approvals of Architect decisions by Developers. By bypassing sealed TSM modules, the modernization process ensures efficiency and reduces manual intervention. The Strangler Fig Pattern strategy is employed to allow incremental modernization while maintaining legacy functionality. This workbook provides a detailed roadmap, including phases for baseline capture, incremental migration, and final hardening, ensuring a smooth transition to the modernized system.

- Automate Architect decision approvals by Developers.

- Bypass sealed TSM modules for efficiency.

- Employ Strangler Fig Pattern for incremental modernization.

- Ensure legacy functionality is maintained.

- Phased approach: baseline, migration, hardening.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Readiness Score: Current readiness score is 0, indicating initial phase.

## Recommended Modernization Strategy

Strangler Fig Pattern: Allows incremental modernization while maintaining legacy functionality.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | FAIL | Derived backlog coverage below dynamic threshold (2/3) for discovered scope (0 forms). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 1 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: System-wide |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Identify and map dependencies to ensure seamless integration during modernization.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Document and analyze forms for migration readiness and dependency risks.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | System-wide | Presentation | workflow_orchestration | Automatically approve Architect decisions. | none |

# Section P - Form Flow Traces

Capture and analyze system flows to establish baseline and equivalence.

# Section Q - Form Traceability Matrix

Ensure traceability of changes to maintain system integrity and compliance.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline sprint plans for phased migration and dependency replacement.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Assess and mitigate risks associated with high-risk tier modernization.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential misidentification of sealed TSM modules. | Implement thorough testing and validation processes. |
| RISK-2 | MEDIUM | Automated approval process may fail due to unforeseen errors. | Include robust error handling and logging mechanisms. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_e6f83d1d5fc94520 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_da68441f8b4c4651 |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_549c5cfa5b044603 |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_917d6927ee434836 |
| event_map_ref | artifact://event_map/1.0/art_event_map_345602cec0364012 |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_a9f31aee8c994d97 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_b459a1f683ab4141 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_4f7952929a244369 |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_59a1c08d9e0443f0 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_510e84392b0148ed |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_cb28b909704641c7 |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_471ad9abb9204904 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_471ad9abb9204904 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_5b2f0143590747a0 |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_75ea5cca9de64f0b |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_a1091273e86b4c97 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_c84297d53c8e4d83 |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_7da31ff0b4a04084 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_fe4137accb0f458f |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_92b0d8809c314a65 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_2b7f8fbcba6349ad |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_7d4c316181cf467f |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_7d54fc235de24208 |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-0a77635f37be0dac/kctx-9902e42d32f8c0bb |
| run_delivery_constitution_ref | runctx://runctx-0a77635f37be0dac/delivery_constitution/const-9900205edb83 |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.