MagicBox Code Modernization Workbook

MagicBox Code Modernization

Structured plan for modernizing MagicBox codebase through iteration waves.

Run 20260512_145202_ba70ab28  ·  Generated 2026-05-12T14:52:59.951450+00:00  ·  Repo app

# Executive Snapshot

Overview of the modernization strategy and current project status.

Objective: The objective is to create a structured delivery plan for modernizing the MagicBox codebase by organizing its modules into iteration waves.

Summary: Phased UI Migration recommended.

The MagicBox Code Modernization project aims to systematically update the codebase by organizing its modules into iteration waves. This approach ensures a phased transition, minimizing disruptions and maintaining business continuity. The strategy involves a Phased UI Migration, starting with capturing baseline outputs, followed by incremental migration with dependency controls, and concluding with quality assurance and release evidence. The project's readiness score is currently zero, indicating a high-risk tier, necessitating careful planning and execution.

- Objective: Modernize MagicBox codebase via structured iteration waves.

- Strategy: Phased UI Migration ensures business continuity.

- Current readiness score is zero, indicating high risk.

- Project involves no current inventory of projects, forms, or dependencies.

- Phases include baseline capture, migration, and quality hardening.

| Category | Summary |
| --- | --- |
| Readiness | n/a/100 |
| Risk tier | high |
| Inventory | projects=0, forms=0, dependencies=0 |
| Data touchpoints | n/a |

Risk: High-risk tier due to zero readiness score.

## Recommended Modernization Strategy

Phased UI Migration: Allows gradual transition while maintaining business continuity.

- PH0 Baseline and equivalence harness: Capture golden flows and baseline outputs.

- PH1 Incremental migration and dependency replacement: Migrate forms/modules with dependency risk controls.

- PH2 Hardening and release evidence: Finalize quality gates and publish evidence pack.

## Decisions Required

| ID | Question | Recommendation |
| --- | --- | --- |
| DEC-ARCH-001 | Target application architecture for the modernization | Start with a modular monolith unless there is a clear reason to decompose immediately. |
| DEC-DB-001 | Database contract strategy during migration | Preserve contracts initially and modernize behind a compatibility layer. |
| DEC-AUTH-001 | Authentication / authorization strategy for the modern target | Model current auth behavior first, then move to a clearer standards-based target with explicit compatibility rules. |
| DEC-IAM-001 | Confirm identity/access model (role model, multi-user assumptions, and credential handling). | Define target role model and credential policy before implementation. |
| Q-001 | Are there existing operational constraints or integration dependencies not listed? | Resolve with product/business owner before implementation commitment. |
| Q-002 | What are target latency, throughput, and availability SLOs? | Resolve with product/business owner before implementation commitment. |
| DEC-BDD-001 | Ground BDD acceptance criteria in real legacy golden flows before Build planning. | Regenerate BDD from validated golden flows, route evidence, and SQL touchpoints before Build starts. |
| DEC-OBS-001 | Logging and observability stack for migrated runtime | OpenTelemetry + structured logs for parity troubleshooting. |

## Quality Gates

| Gate ID | Result | Description |
| --- | --- | --- |
| gherkin_syntax | PASS | BDD syntax validation for Feature/Scenario/Given/When/Then. |
| requirements_completeness | PASS | Backlog grounded in discovered behavior (4 derived item(s), threshold 3). |
| compliance_constraints_applied | WARN | Verifies that regulatory/software controls are linked to requirements when applicable. |
| intake_classifier_alignment | PASS | intake_classifier_alignment |
| bdd_flow_grounding | FAIL | BDD scenarios are not linked to any extracted golden flow. |
| handler_inventory_completeness | PASS | All analyzed forms meet handler coverage threshold. |
| report_model_reconciled | PASS | Reporting model and entrypoints reconciled. |
| variant_resolution | PASS | Single project variant detected; no variant scope decision required. |
| variant_schema_divergence | PASS | No cross-variant schema naming divergence detected. |
| key_safety_issues_identified | FAIL | No explicit SQL/credential safety signals detected in extracted artifacts. Detection is incomplete and blocks progression. |
| schema_key_verification | PASS | No delete-by-customer transaction key hazard detected. |
| identity_access_model | WARN | Role model or credential handling requires confirmation. |
| database_archaeology_ready | WARN | DB QA detected blocking or warning issues in schema reconstruction/mapping. |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

## QA Summary

| Status | Pass | Warn | Fail | Blockers | Semantic Warn |
| --- | --- | --- | --- | --- | --- |
| WARN | 11 | 5 | 0 | 0 | 0 |

| QA Gate | Result | Description |
| --- | --- | --- |
| qa_structural_integrity | WARN | QA structural checks: pass=11, warn=5, fail=0, blockers=0. |
| qa_semantic_plausibility | PASS | Semantic plausibility checks passed with no issues. |

| Check ID | Result | Blocking | Detail |
| --- | --- | --- | --- |
| struct_rule_ids_unique | PASS | no | 2 rule IDs validated. |
| struct_risk_ids_unique | PASS | no | 0 risk IDs validated. |
| struct_risk_ref_integrity | PASS | no | All referenced risk IDs are present. |
| struct_form_ref_integrity | WARN | no | Unresolved form references detected: Sales & CRM, Staffing & Recruitment |
| cross_form_sql_consistency | PASS | no | Form SQL coverage flags match SQL map evidence. |
| cross_event_handler_reconciliation | WARN | no | Insufficient handler count evidence to reconcile (one side missing). |
| render_open_questions_serialization | PASS | no | Open questions are serialized as structured objects. |
| render_form_count_fidelity | WARN | no | Insufficient evidence to compare rendered and discovered form counts. |
| render_artifact_refs_present | PASS | no | 40 artifact references present. |
| struct_rollout_artifacts_present | PASS | no | 7 rollout artifacts detected. |
| cross_form_active_orphan_reconciliation | WARN | no | Form LOC profile is unavailable or empty; reconciliation skipped. |
| cross_loc_rollup_reconciliation | WARN | no | source_loc_total is missing; LOC reconciliation skipped. |
| cross_unresolved_nav_registration | PASS | no | Unresolved nav targets tracked: 0. |
| struct_db_artifacts_present | PASS | no | DB archaeology check skipped — no database scope detected for this run (primary language: unknown, no SQL signals, no integration DB context). |
| cross_db_query_schema_resolution | PASS | no | All query table references resolve to source schema tables. |
| cross_db_mapping_coverage | PASS | no | Source->target mapping coverage is 100.00%. |

| Check ID | Severity | Confidence | Detail |
| --- | --- | --- | --- |
| none | LOW | n/a | No semantic warnings. |

# Section O - Project Dependency Map

Details on dependencies and their impact on modernization phases.

| Project | Path | Forms | Dependencies | DB touchpoints |
| --- | --- | --- | --- | --- |

| From | To | Type | Evidence | Blocks Sprint |
| --- | --- | --- | --- | --- |
| n/a | n/a | n/a | No project dependencies detected | n/a |

# Section K - Form Dossiers (Extended)

Documentation of forms involved in the migration process.

| Form | Display Name | Project | form_type | status | Purpose | Inputs (data) | Outputs (effects) | ActiveX used | DB tables | actions | coverage_score | confidence_score | exclusion_reason |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Business Rules by Form

| Rule ID | Form | Layer | Category | Business Meaning | Risk links |
| --- | --- | --- | --- | --- | --- |
| BR-001 | Staffing & Recruitment | Presentation | workflow_orchestration | Contractor placement must be approved by a co-approver before onboarding. | none |
| BR-002 | Sales & CRM | Presentation | input_validation | Sales leads must have a valid email address. | none |

# Section P - Form Flow Traces

Analysis of golden flows and baseline outputs for migration.

# Section Q - Form Traceability Matrix

Tracking of changes and dependencies throughout the project.

| Form | Project | has_event_map | has_sql_map | has_business_rules | has_risk_entry | completeness_score | missing_links |
| --- | --- | --- | --- | --- | --- | --- | --- |

# Section R - Sprint Dependency Map

Outline of iteration waves and their objectives.

| Form | Suggested sprint | Depends on | Shared Components Required | Rationale |
| --- | --- | --- | --- | --- |
| n/a | Sprint 0 (Discovery closure) | Q.event_map | none | Close traceability gaps before modernization changes. |

# Risks Register Snapshot

Identification and management of risks associated with modernization.

| Risk ID | Severity | Description | Recommended action |
| --- | --- | --- | --- |
| RISK-1 | HIGH | Potential data loss during migration. | Implement comprehensive data backup and verification processes. |
| RISK-2 | MEDIUM | Integration issues with third-party services. | Conduct thorough integration testing with all external services. |
| RISK-3 | MEDIUM | User resistance to interface changes. | Engage users early in the design process and incorporate feedback. |

## Evidence References

| Artifact | Reference |
| --- | --- |
| legacy_inventory_ref | artifact://legacy_inventory/1.0/art_legacy_inventory_8af493c3b83c4228 |
| repo_landscape_ref | artifact://repo_landscape/1.0/art_repo_landscape_e99f536015f0434d |
| scope_lock_ref | artifact://scope_lock/1.0/art_scope_lock_d7765550548d4d6b |
| variant_inventory_ref | artifact://variant_inventory/1.0/art_variant_inventory_aa26dd9d8900404d |
| event_map_ref | artifact://event_map/1.0/art_event_map_f610704693c3416d |
| sql_catalog_ref | artifact://sql_catalog/1.0/art_sql_catalog_151421af8c634501 |
| sql_map_ref | artifact://sql_map/1.0/art_sql_map_bd9abadd96b148e3 |
| data_access_map_ref | artifact://data_access_map/1.0/art_data_access_map_01a5e36e68ca416a |
| recordset_ops_ref | artifact://recordset_ops/1.0/art_recordset_ops_c4bbf5dbf4a54e00 |
| procedure_summary_ref | artifact://procedure_summary/1.0/art_procedure_summary_98adfe20f73a443c |
| form_dossier_ref | artifact://form_dossier/1.0/art_form_dossier_146d7d79a8d14d4f |
| dependency_list_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_ee0bcee3c7854af0 |
| dependency_inventory_ref | artifact://dependency_inventory/1.0/art_dependency_inventory_ee0bcee3c7854af0 |
| business_rules_ref | artifact://business_rule_catalog/1.0/art_business_rule_catalog_2695af49dcce491c |
| detector_findings_ref | artifact://detector_findings/1.0/art_detector_findings_ae9d68f32c2844cb |
| risk_register_ref | artifact://risk_register/1.0/art_risk_register_f994b16906794952 |
| orphan_analysis_ref | artifact://orphan_analysis/1.0/art_orphan_analysis_dd7c091883874d8e |
| delivery_constitution_ref | artifact://delivery_constitution/1.0/art_delivery_constitution_c62aaba4ae8c4a32 |
| source_db_profile_ref | artifact://analyst/raw/source_db_profile/v1 |
| source_schema_model_ref | artifact://analyst/raw/source_schema_model/v1 |
| source_query_catalog_ref | artifact://analyst/raw/source_query_catalog/v1 |
| source_relationship_candidates_ref | artifact://analyst/raw/source_relationship_candidates/v1 |
| source_data_dictionary_ref | artifact://analyst/raw/source_data_dictionary/v1 |
| source_data_dictionary_markdown_ref | artifact://analyst/raw/source_data_dictionary_markdown/v1 |
| source_erd_ref | artifact://analyst/raw/source_erd/v1 |
| source_hotspot_report_ref | artifact://analyst/raw/source_hotspot_report/v1 |
| target_schema_model_ref | artifact://analyst/raw/target_schema_model/v1 |
| target_erd_ref | artifact://analyst/raw/target_erd/v1 |
| target_data_dictionary_ref | artifact://analyst/raw/target_data_dictionary/v1 |
| schema_mapping_matrix_ref | artifact://analyst/raw/schema_mapping_matrix/v1 |
| migration_plan_ref | artifact://analyst/raw/migration_plan/v1 |
| validation_harness_spec_ref | artifact://analyst/raw/validation_harness_spec/v1 |
| db_qa_report_ref | artifact://analyst/raw/db_qa_report/v1 |
| schema_approval_record_ref | artifact://analyst/raw/schema_approval_record/v1 |
| schema_drift_report_ref | artifact://analyst/raw/schema_drift_report/v1 |
| variant_diff_report_ref | artifact://variant_diff_report/1.0/art_variant_diff_report_d8a00f2827f34c95 |
| reporting_model_ref | artifact://reporting_model/1.0/art_reporting_model_8871cc760d144864 |
| identity_access_model_ref | artifact://identity_access_model/1.0/art_identity_access_model_64edc7a604004ea0 |
| discover_review_checklist_ref | artifact://discover_review_checklist/1.0/art_discover_review_checklist_4089001f5f6d447e |
| artifact_index_ref | artifact://artifact_index/1.0/art_artifact_index_e569b920e9b0440c |
| qa_report_ref | embedded://analyst_report_v2/qa_report_v1 |
| knowledge_snapshot_ref | runctx://runctx-03a2c96a884d4f26/kctx-6c852fcceab50a55 |
| run_delivery_constitution_ref | runctx://runctx-03a2c96a884d4f26/delivery_constitution/const-e45c86ab20ab |

Generated from analyst structured artifacts. This workbook is intended for BA/business review and should be paired with technical JSON/markdown exports for engineering implementation.